BUSINESS REQUIREMENTS DOCUMENT

KKF PROYEK INVESTASI

Kajian Kelayakan Finansial — Enterprise Web Application

| Project Name | KKF Proyek Investasi 1-Tahun — Enterprise Web Application |
| --- | --- |
| Client / Entity | ICON+ (PT Indonesia Comnets Plus) — PLN Group |
| Document Version | v1.0 |
| Status | Draft for Review |
| Prepared By | Enterprise Business Analysis Team |
| Date | 26 May 2026 |
| Classification | Internal — Confidential |

# 1. Document Control

## 1.1 Document Identification

| Attribute | Detail |
| --- | --- |
| Project Name | KKF Proyek Investasi 1-Tahun — Enterprise Web Application |
| Document Title | Business Requirements Document (BRD) |
| Document ID | BRD-KKF-INV-001 |
| Version | 1.0 |
| Status | Draft |
| Date Created | 26 May 2026 |
| Date Last Updated | 26 May 2026 |
| Owner | Product Owner — Digital Transformation Division |
| Classification | Internal Confidential |

## 1.2 Revision History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| v0.1 | 12 May 2026 | Initial draft — Excel analysis and AS-IS process mapping | BA Team |
| v0.2 | 18 May 2026 | Added TO-BE design, ERD, database schema, and tech stack sections | Solution Architect |
| v1.0 | 26 May 2026 | Full BRD compiled for stakeholder review | BA Team / Architect |

## 1.3 Approval Matrix

| Action | Role | Responsibility | Signature | Date |
| --- | --- | --- | --- | --- |
| Reviewed | Manager — Digital Transformation | Review technical requirements accuracy | ___________ |  |
| Reviewed | Head of Sales & Marketing | Validate business workflow accuracy | ___________ |  |
| Reviewed | Solution Architect Lead | Validate architecture recommendations | ___________ |  |
| Approved | General Manager / VP Finance | Final BRD sign-off | ___________ |  |
| Approved | Director — Digital Services | Project mandate and budget approval | ___________ |  |

# 2. Executive Summary

ICON+ (PT Indonesia Comnets Plus), a wholly-owned telecommunications subsidiary of PLN Group, currently performs financial feasibility assessments for short-term connectivity investment projects (contract duration ≤ 12 months) using a manual Microsoft Excel template designated KKF Proyek Investasi 1-Tahun. This document defines comprehensive business requirements for transforming that Excel-based process into a centralized, enterprise-grade, web-based application.

## 2.1 Project Overview

The KKF (Kajian Kelayakan Finansial — Financial Feasibility Study) process is the mandatory internal gate that determines whether ICON+ should commit capital expenditure (CAPEX) to deploy last-mile fiber infrastructure for a customer. Every investment project — regardless of size — must pass four financial decision metrics before receiving management approval:

- NPV (Net Present Value):  Must be > 0 (project adds economic value)

- XIRR (Annualized IRR):  Must exceed WACC of 9.72% p.a. (above cost of capital)

- BCR / PI (Profitability Index):  Mandatory threshold ≥ 1.23; Minimum ≥ 1.08 (requires justification); per DirKeu Memo 16 September 2025

- Payback Period:  Must be achieved within the contract duration (max 12 months)

The current Excel template (v01) contains 9 worksheets, 7 sequential data-entry steps, cross-sheet formula dependencies, inflation-adjusted OPEX calculations, and a partially automated approval conclusion engine. However, it operates in complete isolation — one file per project, no central repository, no audit trail, no automated approval routing, and no executive visibility.

## 2.2 Existing Challenges

- Each project runs on a separate, unversioned Excel file — creating version chaos and data loss risk.

- Financial assumptions (WACC, PPN, inflation, FX rate) must be manually updated in every file — inconsistency is inevitable.

- No digital approval workflow — approval signatures are hand-written on printed paper.

- Zero visibility for executives — no portfolio view of all projects under assessment.

- Formula errors in Excel can go undetected, producing incorrect investment decisions.

- No audit trail — changes to CAPEX, revenue, or assumptions leave no record.

- Calculation engine (XIRR, XNPV, BCR) is hidden inside Excel cells — not auditable by non-technical reviewers.

- Duplication of data across Sales, Solution Architecture, and Finance functions.

## 2.3 Transformation Objective

Deliver a centralized, role-based web application that digitalizes the entire KKF workflow — from project initiation through financial modeling to multi-level management approval — while enforcing regulatory financial thresholds, maintaining a complete audit trail, and providing real-time executive dashboards across all active and historical projects.

## 2.4 Expected Business Value

| Business Value Dimension | Description |
| --- | --- |
| Reduced processing time per KKF | 3–5 days (manual) → < 4 hours (digital) |
| Elimination of formula errors | Centralized calculation engine — no Excel formula risk |
| Assumption consistency | Single source of truth for WACC, PPN, BCR thresholds, inflation |
| Audit trail completeness | 100% of changes logged with timestamp and user identity |
| Executive portfolio visibility | Real-time dashboard across all projects — zero reporting lag |
| Approval cycle time | Paper-based multi-day → digital same-day routing |
| Regulatory compliance | DirKeu thresholds enforced by system — no manual override without governance |

# 3. Business Background

## 3.1 Organizational Context

ICON+ operates as PLN Group's telecommunications arm, providing connectivity services including fiber-optic last-mile solutions to enterprise and government clients across Indonesia. The company manages multi-site deployments spanning Sumatra, Java, Kalimantan, Sulawesi, and Eastern Indonesia, with operational environments that include remote sites, hybrid IT/OT infrastructure, and legacy system coexistence.

## 3.2 The KKF Process — What It Is

Before ICON+ can deploy infrastructure for a new customer contract, the assigned Solution Architect must produce a KKF document that models the financial viability of the project. The KKF captures:

- Bill of Quantities (RAB) for last-mile investment — 8 standard cost items (fiber cable, fiber terminal, permits, interconnection, collocation, core tracing, POP capacity upgrade, ancillary).

- CAPEX breakdown across 4 standard categories: Jaringan Kabel Optik, Perangkat Telekomunikasi, Peralatan IT, and Lainnya, plus Project Management and other investment costs.

- Monthly OPEX for all 12 months — 7 components including overhead (25% of revenue), routine maintenance (5%), backbone leasing, SIM data, NOC/field accommodation, and miscellaneous costs.

- Revenue composition — up to 12 service lines per project, each with unit rate (Harsat), quantity, OTC (one-time charge), and monthly recurring rental.

- Financial assumptions — WACC (9.72% p.a.), BCR thresholds (1.08/1.23), inflation (3% p.a.), USD/IDR exchange rate, PPN (12%), PPh Badan (22%), PPh Pasal 23 (2%), AR/AP days.

- Monthly cashflow model — 13 periods (Month 0 = CAPEX outlay, Months 1–12 = operational), with XIRR, XNPV, BCR, Payback Period, and Simple ROI calculations.

- Executive Summary with KPI status (LAYAK / TIDAK LAYAK / BUTUH JUSTIFIKASI) and signature section for Solution Architect, Manager, and GM/SRM.

## 3.3 Current Excel Usage Pattern

The process follows a strict 7-step sequential workflow embedded in the Excel navigation menu (01_Menu sheet):

| Step | Sheet | Activity |
| --- | --- | --- |
| Step 1 | 02_Inv_Details | Fill RAB Lastmile — 8 standard investment items with IDR amounts from field survey |
| Step 2 | 03_CAPEX | Map total CAPEX — auto-linked from Step 1, plus PM costs and contingencies |
| Step 3 | 04_OPEX_Bulanan | Enter monthly OPEX — coefficients or direct values; system auto-applies monthly inflation |
| Step 4 | 05_Pendapatan | Enter revenue — service type, customer name, location, unit rate, quantity, OTC, monthly rental |
| Step 5 | 06_Asumsi | Review financial assumptions — WACC, BCR thresholds, inflation, FX, taxes, AR/AP days |
| Step 6 | 07_Cashflow_Bulanan | Review cashflow and decision metrics — XIRR, XNPV, BCR, Payback auto-calculated |
| Step 7 | 08_Ex_Summary | Generate Executive Summary — KPI status auto-populated, signatures added manually |

## 3.4 Manual Workflows & Dependencies

The following manual activities are performed outside the Excel file itself:

- WACC retrieval — Solution Architect manually contacts VP Keuangan every month to get the updated WACC figure.

- FX rate verification — USD/IDR from Bank Indonesia is manually checked on the day of document creation.

- SAP pricing cross-reference — Material pricing must be verified against SAP system separately.

- KHS (Kerangka Harga Standar) compliance — Labor/service rates verified against 2024 amendment schedule.

- iCRM / LKPP cross-reference — Service names, quantities, and customer data must manually match iCRM records.

- Approval routing — Completed Excel files are printed and routed manually for signatures.

- Filing — Approved documents are scanned and stored in shared drives without structured naming conventions.

# 4. Problem Statement

The following problems have been identified through deep analysis of the current Excel-based system and the manual operational workflows that surround it.

| ID | Problem | Description | Business Impact |
| --- | --- | --- | --- |
| P-01 | Version Proliferation | Each KKF is a standalone Excel file. There is no central registry. Multiple versions of the same project may exist on different workstations, shared drives, or email attachments. The most current version is indistinguishable from outdated drafts. | Critical — can result in incorrect investment decisions being submitted for approval. |
| P-02 | Assumption Inconsistency | Financial assumptions (WACC, BCR thresholds, PPN, inflation rate) are embedded locally inside each Excel file. When VP Keuangan issues a new WACC memo or when PPN changes, existing files are not automatically updated. KKFs submitted in the same week may use different WACC values. | High — violates the DirKeu directive that all KKF submissions use the current WACC. |
| P-03 | Formula Integrity Risk | Excel formulas can be accidentally overwritten during data entry. The template uses cell protection in some areas, but there is no formula audit log. A corrupted XIRR or XNPV formula will silently produce wrong investment decisions. | Critical — financial decisions based on corrupted formulas expose the company to capital risk. |
| P-04 | No Digital Approval Workflow | The approval process (Solution Architect → Manager → GM/SRM) is entirely paper-based. There is no SLA enforcement, no escalation reminder, no delegation mechanism, and no timestamp on when each approver signed. | High — approvals can be delayed indefinitely with no visibility to the submitter. |
| P-05 | Zero Executive Portfolio Visibility | Management has no real-time view of how many KKF projects are currently under assessment, what the aggregate investment exposure is, or which projects are approaching approval deadlines. | High — impedes strategic capital allocation decisions. |
| P-06 | No Audit Trail | Changes to CAPEX, revenue assumptions, or financial parameters after initial submission are not logged. There is no evidence of who changed what and when — a significant compliance and governance gap. | Critical — non-compliant with ICON+ internal audit and PLN Group governance requirements. |
| P-07 | Data Duplication & Inconsistency | Project identity data (customer name, contract number, service type) is entered in the Excel KKF and also maintained separately in iCRM, LKPP, and SAP. Manual re-entry across systems creates divergence. | Medium — creates reconciliation overhead and data quality issues. |
| P-08 | Scalability Limitation | A single Excel template handles only 1 project at a time. Portfolio analysis, cross-project CAPEX aggregation, and multi-site feasibility comparisons are impossible without manual consolidation. | High — limits ICON+'s capacity to scale its project evaluation capability. |
| P-09 | Reporting Bottleneck | Generating management reports requires manually consolidating data from multiple Excel files. This is time-consuming and error-prone, typically done by one person with no standardization. | Medium — creates reporting delay and single-person dependency. |

# 5. Project Objectives

## 5.1 Business Objectives

| ID | Business Objective |
| --- | --- |
| BO-01 | Centralize all KKF project data in a single, authoritative enterprise system accessible to all authorized stakeholders. |
| BO-02 | Enforce regulatory financial thresholds (BCR ≥ 1.23, NPV > 0, XIRR > WACC) through system-level validation — not manual spreadsheet checks. |
| BO-03 | Implement a structured digital approval workflow with SLA enforcement, escalation reminders, and timestamped approval records. |
| BO-04 | Provide executives with a real-time portfolio dashboard showing investment exposure, approval status, and feasibility KPIs across all active projects. |
| BO-05 | Maintain a complete, immutable audit trail for all data changes, formula inputs, and approval decisions. |
| BO-06 | Reduce KKF preparation cycle time from 3–5 days to under 4 working hours. |
| BO-07 | Eliminate manual re-entry of financial assumptions by centralizing WACC, thresholds, inflation, and tax rates as system-managed master data. |

## 5.2 Technical Objectives

| ID | Technical Objective |
| --- | --- |
| TO-01 | Build a secure, role-based web application with REST API backend and Next.js frontend. |
| TO-02 | Implement all KKF financial calculations (XIRR, XNPV, BCR/PI, Payback, Simple ROI) server-side in TypeScript/Python — removing Excel formula dependency. |
| TO-03 | Deliver a configurable assumption master module allowing authorized Finance users to update WACC, BCR thresholds, PPN, and inflation rates centrally. |
| TO-04 | Implement a workflow engine supporting multi-level approval routing with configurable approval chains, delegation, and SLA reminders. |
| TO-05 | Provide Excel import capability for backward compatibility with existing KKF templates during migration period. |
| TO-06 | Deliver an executive KPI dashboard with real-time aggregations, drill-down navigation, and export to PDF/Excel. |
| TO-07 | Deploy on a HA-capable infrastructure with 99.5% uptime SLA and automated backup. |

## 5.3 KPI Improvement Targets

| KPI | Current Baseline | Target State | Expected Gain |
| --- | --- | --- | --- |
| KKF Processing Cycle Time | 3–5 business days | < 4 business hours | ~90% reduction |
| Approval Cycle Time | 2–5 days (paper) | < 24 hours (digital) | ~80% reduction |
| Assumption Consistency Rate | ~60% (manual) | 100% (system-enforced) | 40-point improvement |
| Formula Error Incidents | Untracked / Unknown | 0 (server-side engine) | 100% elimination |
| Audit Trail Coverage | 0% | 100% | Full compliance |
| Executive Dashboard Latency | Days (manual reporting) | Real-time | N/A |
| KKF Data Loss Risk | High (local files) | Near zero (cloud DB) | Critical risk eliminated |

# 6. Scope of Work

## 6.1 In Scope

- KKF project lifecycle management — creation, editing, submission, approval, rejection, revision, and archival.

- All 7 data entry modules mapped from Excel: RAB Lastmile, CAPEX, Monthly OPEX, Revenue Composition, Financial Assumptions, Cashflow Calculation, Executive Summary.

- Server-side financial calculation engine: XIRR (annualized), XNPV, BCR/PI, Payback Period, Simple ROI, inflation compounding.

- Financial assumption master data management: WACC, BCR thresholds, inflation, FX rate, PPN, PPh Badan, PPh Pasal 23, AR/AP days, working capital interest rate.

- Multi-level digital approval workflow: Solution Architect → Manager → GM/SRM, with delegation, rejection, and revision cycles.

- Role-based access control (RBAC) with 6 defined roles.

- Executive dashboard: portfolio KPI, investment exposure, approval status, project heatmap.

- Operational dashboard for SA and Sales: active projects, pending approvals, overdue SLA alerts.

- Full audit trail: all data changes, approvals, logins, and exports.

- Notification system: email and in-app notifications for workflow events and SLA reminders.

- Excel export: generate KKF summary in Excel format compatible with existing reporting templates.

- PDF export: generate printable Executive Summary matching the existing 08_Ex_Summary layout.

- Excel import: bulk import existing KKF data from the v01 template during migration.

- Revision history: full version history for each KKF project document.

- Single-project scope only (1-year / ≤12-month contracts). Multi-year variant is out of scope for this phase.

## 6.2 Out of Scope

- Multi-year KKF template (KKF Proyek Investasi Multi-Tahun) — separate initiative.

- Direct integration with SAP ERP for real-time pricing data — planned for Phase 2.

- Direct integration with iCRM or LKPP — data consistency enforced through import/export in Phase 1.

- Mobile native application (iOS/Android) — web application is designed to be mobile-responsive.

- Automated WACC retrieval from banking systems — manual update by Finance admin remains in Phase 1.

- Predictive analytics or AI-assisted feasibility scoring — Phase 3 roadmap.

- Customer-facing portal — internal ICON+ staff only.

- Multi-currency calculation engine — IDR-primary with manual USD reference rate.

- SCADA / OT system integration.

- Automated billing or invoicing from approved KKF projects.

# 7. Stakeholder Analysis

| Stakeholder | Level | Role / Responsibility | Interest | Influence | System Touchpoints |
| --- | --- | --- | --- | --- | --- |
| Director — Digital & Commercial | L1 Executive | Strategic sponsor; KPI and ROI accountability | High | High | Quarterly dashboard, executive reports |
| VP Keuangan / CFO | L1 Executive | Owner of financial thresholds (WACC, BCR) | High | High | Assumption master management, compliance dashboards |
| GM / Senior Regional Manager (SRM) | L2 Management | Final project approver; portfolio visibility | High | High | Approval workflow, executive summary |
| Manager Pemasaran & Penjualan | L2 Management | Mid-level approver; sales oversight | High | High | Approval workflow, sales pipeline dashboard |
| Solution Architect (SA) | L3 Operator | Primary KKF preparer; technical lead | High | High | All data entry modules, calculation review |
| PIC Sales | L3 Operator | Provides customer and contract data to SA | Medium | High | Revenue module, project identity |
| Finance / Verifikator | L3 Operator | Verifies assumption compliance, signs off on financial accuracy | Medium | High | Assumptions module, audit trail review |
| IT / System Administrator | L4 Support | System maintenance, user management, backup monitoring | Low | Medium | Admin console, user management, audit logs |
| Internal Auditor | L3 Oversight | Reviews audit trails and approval compliance | Low | Medium | Audit trail reports, change history |
| iCRM / LKPP Team | External Dependency | Source of customer and contract master data | Low | Low | Data import/export interface |

# 8. Existing System Analysis (AS-IS)

## 8.1 Excel File Structure Overview

| Sheet | Tab Color | Purpose & Key Content |
| --- | --- | --- |
| 00_Histori | Dark Navy | Revision history log. Columns: No, Date, Author (initials), Change Description. Read-only reference. |
| 01_Menu | Navy | Central navigation hub. Contains: Project identity inputs (Sections A), 7-step navigation guide (Section B), Dashboard KPI summary (Section C/D), Auto-conclusion formula (Section E), Signature block (Section F). |
| 02_Inv_Details | Teal | RAB Lastmile. 8 fixed line items. User inputs IDR amounts. Auto-sums to TOTAL RAB. Feeds into 03_CAPEX!D10. |
| 03_CAPEX | Teal | CAPEX mapping. 4 categories + PM + Other. Sub-category 1b auto-links from 02_Inv_Details. Total CAPEX feeds cashflow as Month 0 outflow. |
| 04_OPEX_Bulanan | Teal | 12-month OPEX grid. 7 cost components. Coefficient × Revenue/month = baseline. Monthly inflation compounding via formula: =E×(1+monthly_inflation)^(month-1). |
| 05_Pendapatan | Teal | Revenue table. 12 service line rows. Harsat × Qty = Sewa/month. OTC separately. Totals feed cashflow. |
| 06_Asumsi | Gold | Financial assumptions. 11 parameters. Yellow = manual input. Auto-derived: WACC monthly, inflation monthly. Sources and last-update dates recorded. |
| 07_Cashflow_Bulanan | Red | Core calculation engine. Month 0–12 cashflow matrix. Active flag row. Inflow/Outflow/Net CF rows. Cumulative row. Decision Metrics: XNPV, XIRR, BCR/PI (XNPV formula), Payback (MATCH), Simple ROI. Verifikator notes embedded. |
| 08_Ex_Summary | Gold | Executive Summary. Pulls identity from 01_Menu. Pulls KPIs from 07_Cashflow. Status formulas (LAYAK/TIDAK LAYAK/BUTUH JUSTIFIKASI/WASPADA). Signature block for 3 approvers. |

## 8.2 Critical Formula Dependencies

| Formula Name | Cell Reference | Logic Description |
| --- | --- | --- |
| CAPEX Total | 03_CAPEX!D20 | =D8+D17+D18; D8=D9+D10+D11+D15; D10 auto-linked from 02_Inv_Details!D16 |
| OPEX Baseline | 04_OPEX_Bulanan!E8 | =Coefficient × Revenue/month (05_Pendapatan!J20) |
| OPEX Monthly | 04_OPEX_Bulanan!F8:Q8 | =Baseline × (1 + monthly_inflation)^(month-1) — compound inflation applied per component |
| Monthly Inflation | 06_Asumsi!D11 | =(1+Annual_Inflation)^(1/12)-1 — derived from annual 3% inflation |
| WACC Monthly | 06_Asumsi!D6 | =(1+WACC_Annual)^(1/12)-1 — currently 9.72% p.a. → ~0.776% p.m. |
| Revenue Total/month | 05_Pendapatan!J20 | =SUM(J8:J19); each row: =Harsat × Qty |
| OTC Total | 05_Pendapatan!I20 | =SUM(I8:I19) — one-time charge paid in Month 1 |
| Active Flag | 07_Cashflow_Bulanan!G10:R10 | =IF(month_no <= contract_duration, 1, 0) — zeros out months beyond contract |
| XNPV (NPV) | 07_Cashflow_Bulanan!N27 | =XNPV(WACC_annual, NetCF_array, Dates_array) — uses exact dates, not periodic |
| XIRR | 07_Cashflow_Bulanan!N28 | =IFERROR(XIRR(NetCF_array, Dates_array, 0.1), 0) — annualized IRR |
| BCR / PI | 07_Cashflow_Bulanan!N29 | =IFERROR(XNPV(WACC, Inflows_M1toM12, Dates) / ABS(CAPEX_M0), 0) — PV of inflows ÷ CAPEX |
| Payback Period | 07_Cashflow_Bulanan!N30 | =IFERROR(MATCH(TRUE, Cumulative_CF_array >= 0, 0), 0) — first month cumulative CF ≥ 0 |
| Simple ROI | 07_Cashflow_Bulanan!N31 | =Net_Inflow_M1toM12 / ABS(CAPEX_M0) |
| Auto-Conclusion | 01_Menu!B44 | =IF(AND(NPV>0, XIRR>WACC, BCR>=BCR_Mandatory, Payback<Duration), 'INVESTASI LAYAK — Semua kriteria terpenuhi', [conditional messages]) |
| KPI Status | 08_Ex_Summary!G26:G30 | =IF(BCR>=1.23,'LAYAK', IF(BCR>=1.08,'BUTUH JUSTIFIKASI','TIDAK LAYAK')) |

## 8.3 AS-IS Process Flow

1. Sales PIC identifies a new customer opportunity and initiates a project. Provides customer name, location, NPWP, service type, and target contract value to Solution Architect.

2. Solution Architect downloads the latest KKF Excel template from shared drive (or copies from a previous project — high version risk).

3. SA fills 01_Menu with project identity: project name, customer name, contract number, service start date, contract duration, PIC names.

4. SA conducts field survey and fills 02_Inv_Details (RAB) with actual material and installation cost estimates.

5. SA completes 03_CAPEX — verifies auto-link from 02_Inv_Details, adds PM and contingency costs manually.

6. SA fills 04_OPEX_Bulanan — enters cost coefficients (% of revenue) or direct baseline amounts for each cost component.

7. SA fills 05_Pendapatan — enters each service line with unit rate, quantity, OTC, and verifies total monthly recurring revenue.

8. SA reviews 06_Asumsi — manually checks and updates WACC (requests latest from VP Keuangan), verifies FX rate against Bank Indonesia, confirms PPN and BCR thresholds.

9. SA checks 07_Cashflow_Bulanan — reviews auto-calculated XIRR, NPV, BCR, Payback Period. If thresholds are not met, iterates on CAPEX or revenue assumptions.

10. SA checks 08_Ex_Summary — verifies auto-populated KPI statuses, reviews auto-conclusion text.

11. SA prints the Excel file and routes physical document to Manager for first approval.

12. Manager reviews, signs, and routes to GM/SRM.

13. GM/SRM reviews and signs. Document is returned to SA.

14. SA scans and uploads to shared drive. File naming and storage location depend on individual SA practice.

15. Project proceeds to procurement/deployment based on approved KKF.

## 8.4 Identified Bottlenecks & Risks

| ID | Bottleneck | Detail |
| --- | --- | --- |
| BN-01 | File Version Chaos | No version control — files multiplied across drives |
| BN-02 | Assumption Staleness | WACC and FX updated manually per file — drift inevitable |
| BN-03 | Single SA Dependency | Only the submitting SA knows which is the 'real' file |
| BN-04 | Formula Corruption | Accidental overwrite of locked cells or XIRR formula not detected |
| BN-05 | Approval Tracking Gap | No way to know where the document is in the approval chain |
| BN-06 | Compliance Risk | BCR threshold override possible without DirKeu authorization |
| BN-07 | Data Reconciliation Effort | SA manually cross-checks 4 systems (iCRM, LKPP, SAP, Excel) |
| BN-08 | Portfolio Blindspot | Management has no aggregate view — each KKF is invisible until submitted |

# 9. Future System Design (TO-BE)

## 9.1 Vision Statement

The target state is a centralized, enterprise-grade web application that serves as the single platform for all KKF Proyek Investasi 1-Tahun activities at ICON+. The system enforces financial governance automatically, routes approvals digitally, and provides real-time portfolio visibility to all stakeholder levels — from field Solution Architects to the Director.

## 9.2 TO-BE Workflow Overview

- Step 1 — Project Initiation:  SA or Sales creates a new KKF project in the system. Master data (customer NPWP, service type, location) pre-populated from integrated reference lists. System generates unique Project ID and version.

- Step 2 — RAB & CAPEX Entry:  SA fills digital RAB form (8 items). System validates mandatory fields. Total CAPEX auto-calculated server-side. System enforces SAP price reference notes.

- Step 3 — OPEX Configuration:  SA enters OPEX coefficients. System auto-populates baseline from locked Revenue master. System calculates 12-month inflation-adjusted OPEX grid using current inflation assumption from central Assumption Master.

- Step 4 — Revenue Entry:  SA enters service lines. System validates Harsat consistency with iCRM reference (Phase 2). OTC and monthly recurring totals auto-calculated.

- Step 5 — Assumption Review:  SA views current assumptions from Assumption Master (read-only for SA). System displays WACC source, effective date, and last-update timestamp. Finance Admin manages updates centrally.

- Step 6 — Calculation & Feasibility Review:  System executes server-side financial engine: XIRR, XNPV, BCR/PI, Payback, Simple ROI. Results displayed with threshold comparison. System generates automatic recommendation with logic trace.

- Step 7 — Submission for Approval:  SA submits KKF. System locks data and routes to Manager via notification. Manager reviews, approves/rejects with notes. On approval, system routes to GM/SRM. Each approval is timestamped and logged.

- Step 8 — Approval Execution:  GM/SRM approves or rejects. On full approval, system generates PDF Executive Summary, marks project as Approved, triggers notification to Sales and SA. Document archived with full version history.

- Step 9 — Reporting & Monitoring:  All stakeholders access role-appropriate dashboards in real time. Finance team monitors assumption compliance. Management reviews portfolio KPIs, investment exposure, and approval pipeline.

## 9.3 Key Automation Opportunities Identified

| ID | Automation | Description |
| --- | --- | --- |
| AO-01 | Assumption Propagation | When Finance Admin updates WACC or BCR thresholds, all pending KKF projects automatically use the new values on next recalculation. Eliminates manual file-by-file updates. |
| AO-02 | OPEX Inflation Calculation | Monthly inflation compounding calculated server-side automatically. SA only enters annual assumptions once. |
| AO-03 | Auto Decision Engine | All 5 KPI thresholds evaluated server-side. System generates LAYAK/TIDAK LAYAK/BUTUH JUSTIFIKASI status with explicit logic output — no Excel formula required. |
| AO-04 | Approval Routing | Workflow engine automatically routes to next approver. SLA countdown starts on submission. Automated reminders at T-1 day and T-0 (SLA due). |
| AO-05 | Executive Summary Generation | PDF Executive Summary auto-generated from approved data — no manual formatting. |
| AO-06 | Portfolio Aggregation | Total investment exposure, approval pipeline, and feasibility KPIs aggregated in real time across all projects without manual consolidation. |
| AO-07 | Assumption Audit Notification | When WACC or BCR threshold is updated, system notifies all SAs with pending KKF projects to review impact. |

# 10. Core Features

### Feature F-01: Authentication & Session Management

| Feature ID | F-01 |
| --- | --- |
| Feature Name | Authentication & Session Management |
| Description | Secure login with username/password. JWT-based session management with configurable expiry (default 8 hours). MFA support for Manager/GM roles. Account lockout after 5 failed attempts. |
| Business Value | Prevents unauthorized access to sensitive financial data. |
| User Interaction | User enters credentials. System validates against LDAP/Active Directory or internal user store. Issues JWT. Enforces session timeout. |
| Dependencies | User Management (F-02), Audit Trail (F-10) |

### Feature F-02: User Management & RBAC

| Feature ID | F-02 |
| --- | --- |
| Feature Name | User Management & RBAC |
| Description | Admin can create, edit, deactivate users. Each user assigned one or more roles: Super Admin, Finance Admin, Solution Architect, Manager, GM/SRM, Viewer. Role controls module access, field visibility, and action permissions. |
| Business Value | Ensures right-level access. Prevents SA from modifying financial thresholds. |
| User Interaction | Admin creates user, assigns role. System enforces permissions. Role changes take effect immediately. |
| Dependencies | Authentication (F-01), Audit Trail (F-10) |

### Feature F-03: Assumption Master Management

| Feature ID | F-03 |
| --- | --- |
| Feature Name | Assumption Master Management |
| Description | Finance Admin maintains centralized financial parameters: WACC annual, BCR Min/Mandatory thresholds, annual inflation, USD/IDR FX, PPN, PPh Badan, PPh Pasal 23, AR/AP days, working capital interest rate. Each parameter stores value, unit, source reference, and effective date. |
| Business Value | Eliminates assumption inconsistency across all KKF projects. Single source of truth for all financial governance parameters. |
| User Interaction | Finance Admin updates WACC. System records old value, new value, admin user, timestamp. Notifies active SA users with pending projects. |
| Dependencies | Calculation Engine (F-06), KKF Project Module (F-05) |

### Feature F-04: KKF Project Lifecycle Management

| Feature ID | F-04 |
| --- | --- |
| Feature Name | KKF Project Lifecycle Management |
| Description | Full CRUD for KKF projects. Status machine: Draft → Submitted → In Review → Approved / Rejected → Archived. Unique Project ID auto-generated. Version history maintained. Clone from existing project. |
| Business Value | Central registry eliminates file proliferation. |
| User Interaction | SA creates project, fills all modules, submits. System validates completeness. Routes to approval. Manager/GM acts. System archives on completion. |
| Dependencies | All modules |

### Feature F-05: Financial Data Entry Modules

| Feature ID | F-05 |
| --- | --- |
| Feature Name | Financial Data Entry Modules |
| Description | Seven dedicated entry forms mirroring Excel sheets: (1) RAB Lastmile — 8 items; (2) CAPEX Mapping — 4 categories + PM + Other; (3) OPEX Monthly — 7 components; (4) Revenue Composition — up to 12 service lines; (5) Assumption Review (read-only SA); (6) Cashflow Preview; (7) Executive Summary Preview. |
| Business Value | Replaces all 7 Excel data entry sheets with validated, audited digital forms. |
| User Interaction | SA navigates step-by-step wizard. Required fields enforced. Intermediate saves allowed (auto-draft). Progress indicator shows completion status. |
| Dependencies | Calculation Engine (F-06), Assumption Master (F-03) |

### Feature F-06: Server-Side Financial Calculation Engine

| Feature ID | F-06 |
| --- | --- |
| Feature Name | Server-Side Financial Calculation Engine |
| Description | Calculates: Monthly cashflow matrix (Month 0–12), XIRR (Newton-Raphson iteration), XNPV (exact-date discounting), BCR/PI (PV inflows / CAPEX), Payback Period (first month cumulative CF ≥ 0), Simple ROI. Uses inflation compounding for monthly OPEX. Active Flag logic for contracts < 12 months. |
| Business Value | Eliminates Excel formula risk. Auditable, testable, versionable server-side logic. |
| User Interaction | On each data change, recalculation triggered. Results displayed in real time. All intermediate values stored in DB for audit. |
| Dependencies | Assumption Master (F-03), Financial Entry (F-05) |

### Feature F-07: Approval Workflow Engine

| Feature ID | F-07 |
| --- | --- |
| Feature Name | Approval Workflow Engine |
| Description | Multi-level approval: SA submits → Manager reviews (SLA: 2 business days) → GM/SRM reviews (SLA: 1 business day). Approve / Reject with mandatory comments. Rejection triggers revision cycle back to SA. Delegation mechanism. SLA reminder at T-1 and T=0. |
| Business Value | Digital, traceable approval chain with enforced governance. |
| User Interaction | Notification sent on submission. Approver logs in, reviews KKF summary. Clicks Approve or Reject. System logs decision with timestamp. |
| Dependencies | Notification (F-09), Audit Trail (F-10) |

### Feature F-08: Executive & Operational Dashboards

| Feature ID | F-08 |
| --- | --- |
| Feature Name | Executive & Operational Dashboards |
| Description | Executive Dashboard (GM/Director): Portfolio KPI cards (total investment, active projects, approved this month, average BCR). Project status heatmap. CAPEX exposure chart. Approval pipeline gauge. Operational Dashboard (SA/Manager): My active projects, pending approvals, SLA alerts. |
| Business Value | Real-time visibility eliminates manual reporting. |
| User Interaction | Role-appropriate dashboard on login. Charts auto-refresh. Drill-down to project detail from any chart. |
| Dependencies | Reporting Module (F-12) |

### Feature F-09: Notification System

| Feature ID | F-09 |
| --- | --- |
| Feature Name | Notification System |
| Description | In-app and email notifications for: KKF submitted for approval, Approval/rejection decision, Revision requested, SLA reminder (T-1 day), WACC/BCR threshold updated (affecting pending projects), New user created. |
| Business Value | Eliminates approval delays caused by lack of awareness. |
| User Interaction | System triggers notification events. Users receive in-app bell notification and email. Notification log accessible in user profile. |
| Dependencies | Approval Workflow (F-07) |

### Feature F-10: Audit Trail & Activity Log

| Feature ID | F-10 |
| --- | --- |
| Feature Name | Audit Trail & Activity Log |
| Description | Immutable log of all events: data field changes (old value → new value), approval decisions, login/logout events, assumption updates, export actions. Stored with user ID, timestamp, IP address, action type. |
| Business Value | Mandatory governance and compliance requirement. Supports internal audit. |
| User Interaction | All logged automatically. Audit Trail module accessible to Finance Admin and Auditor roles. Filterable by user, date, project, and action type. |
| Dependencies | All modules |

### Feature F-11: Excel Import / Export

| Feature ID | F-11 |
| --- | --- |
| Feature Name | Excel Import / Export |
| Description | Import: parse KKF Excel v01 template file, map fields to database, validate imported values against assumption master, flag discrepancies. Export: generate KKF summary Excel compatible with existing reporting format. Export financial cashflow table. |
| Business Value | Backward compatibility during migration. Continuity for existing reporting workflows. |
| User Interaction | SA uploads Excel file. System parses and populates fields. SA reviews and confirms. Export: SA/Manager clicks Export button, system generates formatted Excel/PDF. |
| Dependencies | KKF Project Module (F-04) |

### Feature F-12: Reporting Module

| Feature ID | F-12 |
| --- | --- |
| Feature Name | Reporting Module |
| Description | Standard reports: Project Portfolio Report (all KKF statuses), Approved Investment Summary, BCR Threshold Compliance Report, Assumption Audit Log, User Activity Report. Scheduled delivery to email. PDF and Excel format export. |
| Business Value | Replaces manual consolidation of individual Excel files. |
| User Interaction | User selects report type, date range, filters. System generates. Option to schedule recurring delivery. |
| Dependencies | Audit Trail (F-10), Dashboards (F-08) |

# 11. Functional Requirements

The following functional requirements are derived from the Excel AS-IS analysis and the TO-BE digital workflow design. Priority: P1 = Must Have, P2 = Should Have, P3 = Nice to Have.

| ID | Module | Requirement | Priority | Actor |
| --- | --- | --- | --- | --- |
| FR-001 | Authentication | System shall authenticate users via username and password | P1 | All Users |
| FR-002 | Authentication | System shall support MFA for Manager and GM/SRM roles | P1 | Manager, GM |
| FR-003 | Authentication | System shall lock account after 5 consecutive failed login attempts for 15 minutes | P1 | All Users |
| FR-004 | Authentication | System shall issue JWT tokens with 8-hour expiry for standard users; 4-hour for admins | P1 | All Users |
| FR-005 | Authentication | System shall maintain login history including IP address, device, and timestamp | P1 | System/Audit |
| FR-006 | Authentication | System shall support LDAP/Active Directory integration for enterprise SSO | P2 | IT Admin |
| FR-010 | User Management | Admin shall be able to create, edit, and deactivate user accounts | P1 | Super Admin |
| FR-011 | User Management | System shall support role assignment: Super Admin, Finance Admin, Solution Architect, Manager, GM/SRM, Viewer | P1 | Super Admin |
| FR-012 | User Management | System shall enforce that WACC and BCR threshold fields are editable only by Finance Admin role | P1 | Finance Admin |
| FR-013 | User Management | System shall allow a Manager to delegate approval authority to another Manager with time-bound scope | P2 | Manager |
| FR-020 | Assumption Master | Finance Admin shall be able to update any assumption parameter with mandatory source reference and effective date | P1 | Finance Admin |
| FR-021 | Assumption Master | System shall record previous value, new value, user, timestamp, and source for every assumption change | P1 | Finance Admin |
| FR-022 | Assumption Master | System shall notify all Solution Architects with pending Draft or Submitted KKF projects when WACC is updated | P1 | System |
| FR-023 | Assumption Master | BCR Minimum (1.08) and Mandatory (1.23) thresholds shall not be changeable without a mandatory source reference linked to DirKeu memo | P1 | Finance Admin |
| FR-024 | Assumption Master | System shall display the effective date and source for every assumption parameter on the Assumption Review screen | P1 | All Users |
| FR-030 | KKF Project | System shall generate a unique Project ID (format: KKF-[YEAR]-[SEQ]) on project creation | P1 | SA |
| FR-031 | KKF Project | System shall enforce the following status machine: Draft → Submitted → In Review (Manager) → In Review (GM) → Approved / Rejected | P1 | SA, Manager, GM |
| FR-032 | KKF Project | System shall allow an SA to clone an existing project as a new draft | P2 | SA |
| FR-033 | KKF Project | System shall maintain full version history for every KKF project, recording all field changes per save | P1 | System |
| FR-034 | KKF Project | System shall prevent any data modification after project status is Submitted, except by rejection-triggered revision | P1 | System |
| FR-035 | KKF Project | System shall auto-save draft data every 2 minutes to prevent data loss | P2 | SA |
| FR-040 | RAB Lastmile | System shall provide 8 fixed cost line items matching the Excel template standard items | P1 | SA |
| FR-041 | RAB Lastmile | All RAB amounts shall be validated as non-negative integers in IDR | P1 | SA |
| FR-042 | RAB Lastmile | Total RAB shall auto-calculate server-side as SUM of all 8 items | P1 | System |
| FR-043 | RAB Lastmile | System shall display SAP pricing reference guidance note per line item | P2 | SA |
| FR-050 | CAPEX | System shall auto-link Perangkat Telekomunikasi (1b) from RAB Total without manual entry | P1 | System |
| FR-051 | CAPEX | System shall calculate Total CAPEX as: CAPEX + PM + Other Investment | P1 | System |
| FR-052 | CAPEX | CAPEX Total shall feed as Month 0 outflow in the cashflow calculation engine | P1 | System |
| FR-060 | OPEX Monthly | System shall calculate OPEX baseline as: Coefficient × Monthly Revenue for each component | P1 | System |
| FR-061 | OPEX Monthly | System shall calculate monthly OPEX with inflation compounding: Baseline × (1 + monthly_inflation)^(month-1) | P1 | System |
| FR-062 | OPEX Monthly | Monthly inflation rate shall be derived from annual inflation in Assumption Master: (1+annual)^(1/12)-1 | P1 | System |
| FR-063 | OPEX Monthly | Default overhead coefficient shall be 25% of monthly revenue (configurable by Finance Admin) | P1 | Finance Admin |
| FR-064 | OPEX Monthly | System shall display 12-month OPEX grid with per-component and total row | P1 | SA |
| FR-070 | Revenue | System shall support up to 12 service line entries per project | P1 | SA |
| FR-071 | Revenue | Sewa/bulan (monthly rental) shall auto-calculate as Harsat × Qty | P1 | System |
| FR-072 | Revenue | OTC shall be applied in Month 1 cashflow only | P1 | System |
| FR-073 | Revenue | System shall validate that service type, customer name, and NPWP are entered | P1 | SA |
| FR-080 | Calculation Engine | System shall calculate Net Cashflow for 13 periods (Month 0 to Month 12) | P1 | System |
| FR-081 | Calculation Engine | System shall apply Active Flag logic: months > contract duration receive zero values | P1 | System |
| FR-082 | Calculation Engine | System shall calculate XIRR using Newton-Raphson iteration with initial guess 10% | P1 | System |
| FR-083 | Calculation Engine | System shall calculate XNPV using exact calendar dates from Assumption Master WACC annual rate | P1 | System |
| FR-084 | Calculation Engine | BCR/PI = XNPV(WACC, Inflows M1-M12, Dates) / ABS(CAPEX M0) | P1 | System |
| FR-085 | Calculation Engine | Payback Period = first month where Cumulative Net CF >= 0; returns 'N/A' if not achieved within contract duration | P1 | System |
| FR-086 | Calculation Engine | Simple ROI = Total Net Inflow M1-M12 / ABS(CAPEX M0) | P1 | System |
| FR-087 | Calculation Engine | System shall auto-generate KPI status: LAYAK / TIDAK LAYAK / BUTUH JUSTIFIKASI / WASPADA per metric | P1 | System |
| FR-088 | Calculation Engine | Auto-conclusion: LAYAK if NPV>0 AND XIRR>WACC AND BCR>=1.23 AND Payback<Duration | P1 | System |
| FR-090 | Approval Workflow | SA shall submit complete KKF (all required fields validated) to trigger approval routing | P1 | SA |
| FR-091 | Approval Workflow | System shall notify Manager immediately upon SA submission via email and in-app notification | P1 | System |
| FR-092 | Approval Workflow | Manager SLA = 2 business days; GM/SRM SLA = 1 business day | P1 | System |
| FR-093 | Approval Workflow | System shall send reminder notification at T-1 day before SLA expiry | P1 | System |
| FR-094 | Approval Workflow | Manager/GM rejection shall require mandatory rejection comment (minimum 20 characters) | P1 | Manager, GM |
| FR-095 | Approval Workflow | On rejection, project status returns to Draft with rejection reason visible to SA | P1 | System |
| FR-096 | Approval Workflow | All approval decisions shall be timestamped and stored immutably in audit trail | P1 | System |
| FR-100 | Dashboard | Executive Dashboard shall display: total active projects, total pending investment (IDR), average BCR, projects approved this month | P1 | GM, Director |
| FR-101 | Dashboard | Dashboard shall display project status distribution (pie/donut chart) | P1 | Manager, GM |
| FR-102 | Dashboard | Operational Dashboard shall show SA's own projects with status, days since last update, and SLA countdown | P1 | SA |
| FR-103 | Dashboard | Dashboard data shall refresh automatically every 60 seconds | P2 | All Users |
| FR-110 | Reporting | System shall generate Project Portfolio Report filterable by date range, status, region, and SA | P1 | Manager, GM |
| FR-111 | Reporting | System shall export Executive Summary as PDF matching 08_Ex_Summary layout | P1 | SA, Manager |
| FR-112 | Reporting | System shall export financial cashflow table to Excel format | P1 | SA, Finance |
| FR-113 | Reporting | System shall support scheduled report delivery via email (weekly/monthly) | P2 | Manager, GM |
| FR-120 | Audit Trail | System shall log every field-level data change with: field name, old value, new value, user, timestamp | P1 | System |
| FR-121 | Audit Trail | Audit log shall be immutable — no user (including Super Admin) can delete audit records | P1 | System |
| FR-122 | Audit Trail | Audit Trail shall be searchable by user, project, date range, and action type | P1 | Finance Admin, Auditor |
| FR-130 | Excel Import | System shall parse KKF Excel v01 template (.xlsx) and map fields to data model | P2 | SA |
| FR-131 | Excel Import | System shall validate imported assumption values against current Assumption Master and flag discrepancies | P2 | SA |
| FR-132 | Excel Export | System shall generate KKF Excel summary on demand for approved projects | P1 | SA, Manager |

# 12. Non-Functional Requirements

| ID | Category | Sub-Category | Requirement |
| --- | --- | --- | --- |
| NFR-S01 | Security | Authentication | All passwords stored with bcrypt hashing (min cost factor 12). No plaintext passwords in any log. |
| NFR-S02 | Security | Encryption | All data in transit encrypted via TLS 1.2+. All data at rest encrypted via AES-256. |
| NFR-S03 | Security | RBAC | Every API endpoint enforces role-based access control. Server-side validation — client-side UI restriction is supplementary only. |
| NFR-S04 | Security | Session Management | JWT tokens invalidated on logout. Concurrent session limit: 3 per user. Token refresh requires valid session. |
| NFR-S05 | Security | API Security | All API calls require Authorization header. Rate limiting: 100 req/min per user. CORS restricted to known origins. |
| NFR-S06 | Security | Input Validation | All user inputs sanitized server-side. SQL injection and XSS protection via parameterized queries and output encoding. |
| NFR-S07 | Security | File Upload | Excel import restricted to .xlsx only. Max 10MB. Server-side MIME type validation. No executable content allowed. |
| NFR-S08 | Security | Audit | All security events (failed logins, permission violations, admin actions) logged to separate security audit log. |
| NFR-P01 | Performance | Page Load | Initial page load: < 3 seconds on 10 Mbps connection. Dashboard KPI cards: < 2 seconds. |
| NFR-P02 | Performance | Calculation | Financial calculation engine (XIRR, XNPV, BCR, all 5 metrics): response time < 1 second per project. |
| NFR-P03 | Performance | Report Generation | PDF Executive Summary generation: < 10 seconds. Excel export: < 5 seconds. |
| NFR-P04 | Performance | Concurrent Users | System shall support 50 concurrent users without degradation. Peak: 200 concurrent users with < 20% performance degradation. |
| NFR-P05 | Performance | Database Query | All dashboard queries: < 500ms. Audit trail search: < 3 seconds for 1-year date range. |
| NFR-A01 | Availability | Uptime | System shall achieve 99.5% monthly availability (< 3.6 hours downtime/month). Excluding planned maintenance windows. |
| NFR-A02 | Availability | Maintenance Windows | Planned maintenance: Sunday 00:00–04:00 WIB. 48-hour advance notice required. |
| NFR-A03 | Availability | Failover | Critical components (API server, DB) shall have hot standby. Failover < 30 seconds. |
| NFR-SC01 | Scalability | Horizontal Scaling | Application layer shall support horizontal scaling (stateless design). Load balancer enabled. |
| NFR-SC02 | Scalability | Data Volume | System shall handle 10,000+ KKF projects without performance degradation. DB indexes on all query-critical fields. |
| NFR-SC03 | Scalability | User Growth | Architecture shall support 500 registered users without re-architecture. |
| NFR-B01 | Backup | Database Backup | Automated daily full backup + hourly incremental. Retained 30 days. Encrypted backup files. |
| NFR-B02 | Backup | Backup Verification | Monthly automated restore test to DR environment. Results reported to IT admin. |
| NFR-B03 | Disaster Recovery | RPO/RTO | RPO (Recovery Point Objective): 1 hour. RTO (Recovery Time Objective): 4 hours. |
| NFR-C01 | Compliance | Audit Retention | Audit logs retained minimum 5 years. Financial approval records retained minimum 7 years per PLN Group policy. |
| NFR-C02 | Compliance | Data Residency | All data stored in Indonesia-based data centers (GovCloud or PLN-approved DC). |
| NFR-M01 | Maintainability | Code Coverage | Unit test coverage minimum 70% for calculation engine. Integration tests for all API endpoints. |
| NFR-M02 | Maintainability | Documentation | API documented via OpenAPI/Swagger. Inline code comments for all calculation functions. |
| NFR-M03 | Maintainability | Logging | Application logs: structured JSON format. Log levels: ERROR, WARN, INFO, DEBUG. Centralized log aggregation (ELK/Elastic). |
| NFR-UX01 | Usability | Browser Support | Chrome 110+, Firefox 110+, Edge 110+, Safari 16+. Graceful degradation for older versions. |
| NFR-UX02 | Usability | Mobile Responsiveness | All core screens responsive for tablet (768px) and mobile (375px). Critical: approval action accessible on mobile. |
| NFR-UX03 | Usability | Language | Primary language: Bahasa Indonesia. Number formatting: Indonesian locale (comma decimal separator). |
| NFR-UX04 | Usability | Accessibility | WCAG 2.1 Level AA compliance for public-facing elements. Keyboard navigation support. |

# 13. User Roles & Access Matrix

## 13.1 Role Definitions

| Role | Level | Description |
| --- | --- | --- |
| Super Admin | L4 IT | Full system access. User management, system configuration, audit log access. Cannot modify financial assumptions. |
| Finance Admin | L3 Finance | Manages Assumption Master (WACC, BCR, inflation, taxes, FX). Views audit trail. Read-only on KKF projects. |
| Solution Architect (SA) | L3 Operations | Creates and manages own KKF projects. Submits for approval. Views own project audit trail. |
| Manager | L2 Management | Reviews and approves/rejects submitted KKF (SA's projects in own territory). Views portfolio dashboard for own territory. |
| GM / SRM | L2 Management | Final approver for all KKF projects. Views full portfolio dashboard. Cannot create or edit KKF data. |
| Viewer | L3 Oversight | Read-only access to approved KKF summaries and portfolio dashboard. No create/edit/approve rights. Designed for auditors, internal review. |

## 13.2 Permission Matrix

| Module / Action | Super Admin | Finance Admin | SA | Manager | GM/SRM | Viewer |
| --- | --- | --- | --- | --- | --- | --- |
| User Management | ✓ | — | — | — | — | — |
| Assumption Master — View | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Assumption Master — Edit | — | ✓ | — | — | — | — |
| KKF Project — Create | — | — | ✓ | — | — | — |
| KKF Project — Edit (own, Draft) | — | — | ✓ | — | — | — |
| KKF Project — View (all) | ✓ | ✓ | — | ✓ | ✓ | ✓ |
| KKF Project — View (own only) | — | — | ✓ | — | — | — |
| KKF Project — Delete/Archive | ✓ | — | — | — | — | — |
| RAB / CAPEX Entry | — | — | ✓ | — | — | — |
| OPEX Entry | — | — | ✓ | — | — | — |
| Revenue Entry | — | — | ✓ | — | — | — |
| Cashflow Calculation — View | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Submit for Approval | — | — | ✓ | — | — | — |
| Approve (Level 1 — Manager) | — | — | — | ✓ | — | — |
| Approve (Level 2 — GM) | — | — | — | — | ✓ | — |
| Reject with Comments | — | — | — | ✓ | ✓ | — |
| Audit Trail — View | ✓ | ✓ | — | — | ✓ | ✓ |
| Dashboard — Executive | — | — | — | — | ✓ | ✓ |
| Dashboard — Operational | — | — | ✓ | ✓ | ✓ | — |
| Report — Export PDF | — | — | ✓ | ✓ | ✓ | ✓ |
| Report — Export Excel | — | — | ✓ | ✓ | ✓ | — |
| Admin Settings | ✓ | — | — | — | — | — |

# 14. User Flows

## 14.1 Login Flow

- Step 1:  User navigates to application URL.

- Step 2:  System renders Login page with username/password fields.

- Step 3:  User enters credentials and clicks Login.

- Step 4:  System validates credentials against user store (LDAP or internal DB).

- Step 5:  If credentials invalid: increment failed attempt counter. If counter = 5, lock account for 15 minutes. Return error message.

- Step 6:  If credentials valid: check if role requires MFA (Manager, GM). If yes, send OTP to registered email/authenticator.

- Step 7:  User enters OTP. System validates. On success, issue JWT token (8-hour expiry for SA/Viewer; 4-hour for Admin/Manager/GM).

- Step 8:  System records login event in audit log: user, timestamp, IP address, device.

- Step 9:  User redirected to role-appropriate default page (SA → My Projects, Manager → Pending Approvals, GM → Executive Dashboard).

## 14.2 KKF Submission Flow (Solution Architect)

- Step 1:  SA logs in and navigates to 'New KKF Project'.

- Step 2:  SA fills Project Identity (Section A of Menu): project name, customer name, NPWP, contract number, service start date, duration, PIC names.

- Step 3:  System auto-generates Project ID (e.g., KKF-2026-0047). Status = Draft.

- Step 4:  SA navigates to Step 1 (RAB Lastmile). Fills 8 cost items. System auto-sums total.

- Step 5:  SA navigates to Step 2 (CAPEX). System auto-links RAB total to 1b. SA fills remaining categories.

- Step 6:  SA navigates to Step 3 (OPEX). Enters coefficients. System auto-calculates baseline and 12-month inflation grid from Assumption Master.

- Step 7:  SA navigates to Step 4 (Revenue). Enters service lines. System auto-calculates monthly recurring and OTC totals.

- Step 8:  SA navigates to Step 5 (Assumptions). Views current Assumption Master values (read-only). Confirms understanding.

- Step 9:  System auto-calculates Step 6 (Cashflow): XIRR, XNPV, BCR/PI, Payback, Simple ROI. Displays KPI status (LAYAK / TIDAK LAYAK / BUTUH JUSTIFIKASI).

- Step 10:  SA reviews Step 7 (Executive Summary Preview). Reviews auto-generated conclusion.

- Step 11:  SA clicks Submit. System runs completeness validation (all required fields, no calculation errors).

- Step 12:  If validation fails: highlight missing/invalid fields. Do not submit.

- Step 13:  If validation passes: status changes to Submitted. Data locked. System sends approval notification to Manager.

## 14.3 Approval Flow (Manager Level 1)

- Step 1:  Manager receives email notification: 'New KKF [Project ID] submitted by [SA Name] — requires your review.'

- Step 2:  Manager logs in. Notification badge shows pending approvals.

- Step 3:  Manager navigates to Pending Approvals list. Clicks on project.

- Step 4:  System displays read-only KKF Summary: Project Identity, CAPEX total, Revenue summary, OPEX summary, and all 5 KPI metrics with status.

- Step 5:  Manager clicks 'View Full Cashflow' to see month-by-month breakdown.

- Step 6:  Manager clicks 'View Audit Trail' to review history of data entries.

- Step 7:  Manager decides: Approve or Reject.

- Step 8:  If Approve: confirmation modal. Clicks Confirm. System records Manager approval with timestamp. Status: In Review (GM). Notification sent to GM/SRM.

- Step 9:  If Reject: mandatory comment field (min 20 characters). Clicks Confirm Rejection. Status: Draft. Notification sent to SA with rejection reason.

## 14.4 Rejection & Revision Flow

- Step 1:  SA receives rejection notification with Manager's comments.

- Step 2:  SA opens project. Status shows 'Rejected — Revision Required'. Rejection comment prominently displayed.

- Step 3:  System unlocks project data fields (status reverts to Draft).

- Step 4:  SA makes required revisions (e.g., adjusts CAPEX, updates revenue, corrects OPEX coefficients).

- Step 5:  System auto-recalculates all KPIs on each change.

- Step 6:  SA reviews updated KPI status. If LAYAK, proceeds to re-submit.

- Step 7:  SA re-submits. System creates new revision version. Previous version preserved in version history.

- Step 8:  Approval flow restarts from Step 1 (Manager).

## 14.5 Escalation Flow (SLA Breach)

- Step 1:  System tracks SLA countdown from submission timestamp.

- Step 2:  T-1 day before SLA: System sends reminder to assigned approver: 'KKF [ID] requires your approval by [date/time].'

- Step 3:  T=0 (SLA deadline): If no action taken, system sends escalation alert to approver's superior (e.g., Manager's SLA breach alerted to GM).

- Step 4:  Escalation recorded in audit log. SLA breach metric captured for dashboard reporting.

- Step 5:  If delegation has been set up by Manager, system routes to delegated Manager instead of escalating.

# 15. Use Case Overview

The following primary use cases represent the core interactions between actors and the system. Each use case corresponds to a major workflow derived from the AS-IS Excel process.

| ID | Use Case | Primary Actor | Description | Related Features |
| --- | --- | --- | --- | --- |
| UC-001 | Create KKF Project | Solution Architect | SA initiates a new KKF feasibility study. System generates Project ID. Status = Draft. | F-04, F-05 |
| UC-002 | Enter RAB & CAPEX Data | Solution Architect | SA enters last-mile investment bill of quantities. System auto-links to CAPEX total. | F-05 (RAB, CAPEX) |
| UC-003 | Configure OPEX | Solution Architect | SA enters OPEX coefficients. System computes 12-month inflation-adjusted grid. | F-05 (OPEX), F-06 |
| UC-004 | Enter Revenue Composition | Solution Architect | SA enters service lines, pricing, and OTC. System calculates total monthly revenue. | F-05 (Revenue) |
| UC-005 | Run Feasibility Calculation | System (auto-triggered) | System computes XIRR, XNPV, BCR/PI, Payback, ROI. Generates LAYAK/TIDAK status. | F-06 |
| UC-006 | Submit KKF for Approval | Solution Architect | SA submits validated KKF. System locks data and routes to Manager. | F-04, F-07 |
| UC-007 | Approve / Reject KKF (L1) | Manager | Manager reviews KKF summary and either approves (routes to GM) or rejects (returns to SA). | F-07, F-09 |
| UC-008 | Approve / Reject KKF (L2) | GM / SRM | GM reviews approved-by-Manager KKF. Final approve generates PDF/archive. | F-07, F-09 |
| UC-009 | Revise Rejected KKF | Solution Architect | SA receives rejection, revises data, re-submits. | F-04, F-05 |
| UC-010 | Update Financial Assumptions | Finance Admin | Finance Admin updates WACC, BCR thresholds, or inflation in Assumption Master. | F-03 |
| UC-011 | View Executive Dashboard | GM / Director | GM views real-time portfolio KPIs, investment exposure, approval pipeline. | F-08 |
| UC-012 | Export Executive Summary | SA, Manager | User exports approved KKF as PDF Executive Summary or Excel cashflow. | F-11 |
| UC-013 | Search & Filter Projects | All Roles | Users search/filter KKF projects by status, date, region, SA, or customer name. | F-04 |
| UC-014 | View Audit Trail | Finance Admin, Auditor | Reviewer views complete change history for a project or user. | F-10 |
| UC-015 | Manage Users | Super Admin | Admin creates, edits, or deactivates user accounts and role assignments. | F-02 |
| UC-016 | Import Excel KKF | Solution Architect | SA imports existing KKF v01 Excel file. System maps fields and flags discrepancies. | F-11 |

# 16. UI/UX Recommendations

## 16.1 Design Philosophy

The UI/UX design must serve three distinct user personas with different interaction patterns: (1) Solution Architects who perform deep multi-step data entry; (2) Managers and GM who need rapid approval action; (3) Executives who need at-a-glance portfolio intelligence. The design principle is: 'Executive readability at the top, operational depth on drill-down.'

## 16.2 Screen Structure

- Login Screen:  Clean centered card. ICON+/PLN logo. Email + Password. MFA OTP screen as secondary step. Error states clear and non-technical.

- Dashboard — Executive (GM/Director):  4 KPI cards (top row): Total Active Projects | Total CAPEX Pending | Projects Approved This Month | Average BCR. Bar chart: Monthly KKF submissions vs approvals. Donut chart: Projects by status. Approval pipeline gauge. Table: Top 10 projects by CAPEX value.

- Dashboard — Operational (SA/Manager):  My Projects list with status badges and days-in-current-status counter. Pending approval queue (Manager view). SLA alert banner for overdue approvals. Quick action buttons: New KKF, Resume Draft, View Pending.

- KKF Project — Wizard Entry:  Left-side stepper navigation (7 steps). Progress indicator (e.g., Step 3 of 7). Current step form in center. Right-side KPI preview panel (auto-updates on save). Save as Draft button always visible.

- Cashflow Review Screen:  Month × Component matrix table. Color coding: inflow = green tones, outflow = red tones. Decision Metrics panel on right. Trend sparkline for cumulative cashflow. BCR gauge visualization.

- Approval Review Screen:  Read-only project summary. KPI status cards with color coding (LAYAK = green, TIDAK LAYAK = red, BUTUH JUSTIFIKASI = amber). Full cashflow table expandable. Audit history timeline. Approve / Reject action buttons with confirmation modal.

- Assumption Master:  Grid of parameter cards, each showing: current value, unit, source, effective date. Edit button per card (Finance Admin only). Changelog table below showing history.

- Audit Trail:  Timeline view of all events. Filter sidebar: user, date range, action type, project. Event detail expandable showing old/new values.

## 16.3 Visual Design Guidelines

- Color scheme: ICON+ brand colors (Navy #1E3A5F primary, Teal #2E7D7B accent, Gold #C9A961 highlight). White background for data-heavy forms.

- Typography: Inter or Noto Sans (Latin + Bahasa Indonesia support). 14px body, 16px headings, 12px table cells.

- KPI cards: bold metric value (24–32px), smaller label below, colored border-left indicating status (green/red/amber).

- Status badges: pill-shaped colored badges — Draft (grey), Submitted (blue), In Review (orange), Approved (green), Rejected (red).

- Number formatting: Indonesian locale — period as thousand separator, comma as decimal separator (e.g., Rp 1.250.000,00).

- Mobile: approval actions (Approve/Reject) must be accessible as floating action buttons on mobile view.

- Tables: alternating row colors, sticky header row, horizontal scroll on small screens.

- Loading states: skeleton screens rather than spinners for content-heavy pages.

# 17. Data Analysis & Data Requirements

## 17.1 Core Data Entities

| Entity | Description |
| --- | --- |
| Project | Central entity. One KKF project per investment opportunity. Lifecycle from Draft to Approved/Archived. |
| ProjectVersion | Immutable snapshot of project data at each submission or major state change. Enables full version history. |
| RabItem | 8 fixed line items per project representing last-mile investment components (Fiber Cable, FOT, Permits, etc.). |
| CapexCategory | 4 CAPEX categories + PM + Other per project. Category 1b auto-derived from RAB total. |
| OpexComponent | 7 OPEX cost components per project. Stores coefficient, baseline, and 12 monthly values with inflation applied. |
| RevenueServiceLine | Up to 12 service line entries per project. Each has service type, customer reference, location, Harsat, qty, OTC, monthly sewa. |
| FinancialAssumption | Central master table for all financial parameters. One active record per assumption key. Full change history. |
| CashflowPeriod | 13 records per project (Month 0–12). Stores inflow, outflow, net CF, cumulative CF per period. |
| DecisionMetric | 5 records per project: XIRR, XNPV, BCR/PI, Payback, Simple ROI. Stores calculated value, threshold, status. |
| ApprovalDecision | One record per approval action. Links Project, User (approver), timestamp, decision (Approved/Rejected), and comments. |
| Notification | One record per notification event. Target user, type, related project, read status, timestamp. |
| AuditLog | Append-only log of all system events. Entity type, entity ID, field name, old value, new value, user, timestamp, IP. |
| User | System users with authentication credentials, role assignment, and contact details. |
| Role | RBAC roles with associated permission sets. |

## 17.2 Data Ownership & Governance

| Data Domain | Owner | Governance Rule |
| --- | --- | --- |
| Project Identity | Solution Architect | Created by SA. Immutable after submission. |
| RAB / CAPEX / OPEX / Revenue | Solution Architect | Editable by SA in Draft state only. |
| Financial Assumptions | Finance Admin | Centrally owned. SA cannot modify. |
| Approval Decisions | Manager / GM | Created on approval action. Immutable after creation. |
| Audit Log | System | System-generated. No user can modify or delete. |
| User Accounts | Super Admin | Created and managed by Super Admin. |
| Notification Records | System | Auto-generated. Users can mark as read. |

## 17.3 Key Validation Rules

| Field / Rule | Validation Logic |
| --- | --- |
| RAB Line Item Amounts | Non-negative number (≥ 0). Required: items 1 and 2. Others optional (default 0). |
| CAPEX Total | Calculated field. Must be > 0 at submission time. |
| OPEX Overhead Coefficient | 0.0 to 1.0 (0% to 100% of revenue). Warning if > 50%. |
| Revenue Harsat | Non-negative. If 0, requires justification note (promo/free service). |
| NPWP Format | Pattern: XX.XXX.XXX.X-XXX.XXX (Indonesian NPWP format). |
| Contract Duration | Integer 1–12 months. |
| Service Start Date | Must be a future or current date at time of Draft creation. |
| WACC (Assumption Master) | 0.01 to 0.50 (1% to 50%). Any value > 20% triggers mandatory confirmation. |
| BCR Mandatory Threshold | Minimum 1.0. Must be accompanied by DirKeu memo reference. |
| XIRR Calculation | Must have at least one positive and one negative cashflow value. Error handled with 'N/A' status. |
| KKF Submission | All 7 modules must be complete. Decision Metrics must be calculated. No empty required fields. |

## 17.4 Data Retention Policy

| Data Type | Retention Period |
| --- | --- |
| Active KKF Projects | Indefinite — always accessible |
| Approved KKF Archives | Minimum 7 years per PLN Group financial governance policy |
| Rejected / Cancelled KKF | 3 years minimum |
| Audit Logs | 5 years minimum, then archival to cold storage |
| Assumption Change History | 7 years (financial regulatory requirement) |
| Login / Security Logs | 2 years |
| Notification Records | 90 days active, then purged |

# 18. Entity-Relationship Diagram (ERD)

The following describes the core entity relationships. Each entity is referenced in the Database Schema (Section 19). Cardinality notation: (1) = one, (N) = many.

## 18.1 Core Relationships

| Entity A | Entity B | Cardinality | Description |
| --- | --- | --- | --- |
| User | Project | 1:N | One User (SA) creates many Projects. FK: projects.created_by_user_id |
| Project | RabItem | 1:8 | One Project has exactly 8 RAB items (fixed set). FK: rab_items.project_id |
| Project | CapexCategory | 1:N | One Project has multiple CAPEX category records. FK: capex_categories.project_id |
| Project | OpexComponent | 1:N | One Project has multiple OPEX component records (up to 7). FK: opex_components.project_id |
| Project | RevenueServiceLine | 1:N | One Project has 1–12 revenue service lines. FK: revenue_service_lines.project_id |
| Project | CashflowPeriod | 1:13 | One Project has 13 cashflow period records (Month 0–12). FK: cashflow_periods.project_id |
| Project | DecisionMetric | 1:5 | One Project has 5 decision metric records per calculation. FK: decision_metrics.project_id |
| Project | ApprovalDecision | 1:N | One Project can have multiple approval decisions (approvals, rejections, revisions). FK: approval_decisions.project_id |
| Project | ProjectVersion | 1:N | One Project has many immutable version snapshots. FK: project_versions.project_id |
| ApprovalDecision | User | N:1 | Many approval decisions are made by one approver. FK: approval_decisions.approver_user_id |
| FinancialAssumption | CashflowPeriod | 1:N | One FinancialAssumption (WACC) drives many calculations. Snapshot stored at calculation time. |
| User | Role | N:1 | Many Users have one Role. FK: users.role_id |
| Project | AuditLog | 1:N | One Project generates many audit log entries. FK: audit_logs.entity_id (with entity_type='project') |
| User | Notification | 1:N | One User receives many notifications. FK: notifications.target_user_id |

## 18.2 Key Business Logic Behind Entities

- FinancialAssumption — Snapshot at Calculation:  When a cashflow calculation is run, the current WACC value from FinancialAssumption is COPIED into the CashflowPeriod/DecisionMetric records as a snapshot. This preserves the basis of the calculation even if WACC is updated later. This mirrors the Excel behavior where assumptions are embedded per file.

- ProjectVersion — Immutable History:  Every time a project is submitted or a major revision committed, the entire project data (all modules) is serialized to a ProjectVersion record as JSON. This enables full rollback and audit comparison without reconstructing from log entries.

- ApprovalDecision — Sequential Chain:  Approval decisions are ordered by timestamp. The system enforces that a GM decision cannot exist without a preceding Manager approval. The approval_level field (1 = Manager, 2 = GM) enforces sequence integrity.

- CashflowPeriod — Active Flag:  Each CashflowPeriod record has an is_active boolean field. For contracts < 12 months, periods beyond the contract duration are stored with is_active = false, matching the Excel Active Flag row 10 logic.

- DecisionMetric — Threshold Snapshot:  At calculation time, BCR thresholds from FinancialAssumption are copied into DecisionMetric records as threshold_value_min and threshold_value_mandatory. This ensures the status evaluation is based on thresholds in effect at submission time.

# 19. Database Schema

Recommended database: PostgreSQL 15+. All tables include standard audit columns: created_at TIMESTAMPTZ, updated_at TIMESTAMPTZ, created_by UUID. Soft delete via is_deleted BOOLEAN. All monetary values stored as NUMERIC(18,2) in IDR. Percentages stored as NUMERIC(8,6) (e.g., 0.097200 = 9.72%).

### Table: users

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |
| email | VARCHAR(255) | UNIQUE, NOT NULL |
| password_hash | VARCHAR(255) | NOT NULL |
| full_name | VARCHAR(255) | NOT NULL |
| role_id | UUID | FK → roles.id |
| is_active | BOOLEAN | DEFAULT TRUE |
| last_login_at | TIMESTAMPTZ | NULLABLE |
| failed_login_count | SMALLINT | DEFAULT 0 |
| locked_until | TIMESTAMPTZ | NULLABLE |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() |

### Table: roles

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| name | VARCHAR(50) | UNIQUE — super_admin, finance_admin, solution_architect, manager, gm_srm, viewer |
| display_name | VARCHAR(100) | NOT NULL |
| permissions | JSONB | Permission flags as JSON object |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |

### Table: financial_assumptions

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| assumption_key | VARCHAR(50) | UNIQUE — wacc_annual, bcr_min, bcr_mandatory, inflation_annual, usd_idr, ppn, pph_badan, pph23, ar_days, ap_days, wc_interest |
| assumption_value | NUMERIC(12,6) | NOT NULL |
| unit | VARCHAR(20) | e.g., pct_pa, idr_per_usd, days |
| source_reference | TEXT | Memo/regulation reference |
| effective_date | DATE | NOT NULL |
| updated_by | UUID | FK → users.id |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() |

### Table: assumption_audit_log

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| assumption_key | VARCHAR(50) | NOT NULL |
| old_value | NUMERIC(12,6) | NULLABLE |
| new_value | NUMERIC(12,6) | NOT NULL |
| source_reference | TEXT |  |
| changed_by | UUID | FK → users.id |
| changed_at | TIMESTAMPTZ | DEFAULT NOW() |

### Table: projects

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| project_code | VARCHAR(20) | UNIQUE — KKF-YYYY-NNNN |
| project_name | VARCHAR(255) | NOT NULL |
| customer_name | VARCHAR(255) | NOT NULL |
| customer_npwp | VARCHAR(20) | Pattern: XX.XXX.XXX.X-XXX.XXX |
| contract_number | VARCHAR(100) | NULLABLE |
| service_start_date | DATE | NOT NULL |
| contract_duration_months | SMALLINT | 1–12 |
| service_end_date | DATE | COMPUTED or stored |
| pic_sales | VARCHAR(255) | NOT NULL |
| pic_solution_architect | VARCHAR(255) | NOT NULL |
| manager_name | VARCHAR(255) | NOT NULL |
| gm_srm_name | VARCHAR(255) | NOT NULL |
| status | VARCHAR(30) | draft¦submitted¦in_review_manager¦in_review_gm¦approved¦rejected¦archived |
| current_version | SMALLINT | DEFAULT 1 |
| created_by | UUID | FK → users.id |
| submitted_at | TIMESTAMPTZ | NULLABLE |
| approved_at | TIMESTAMPTZ | NULLABLE |
| is_deleted | BOOLEAN | DEFAULT FALSE — soft delete |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() |

### Table: rab_items

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| project_id | UUID | FK → projects.id |
| item_number | SMALLINT | 1–8 (fixed) |
| item_name | VARCHAR(255) | Standard name per template |
| amount_idr | NUMERIC(18,2) | DEFAULT 0 |
| notes | TEXT | NULLABLE |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() |

### Table: capex_categories

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| project_id | UUID | FK → projects.id |
| category_code | VARCHAR(10) | 1a, 1b, 1c, 1c_hw, 1c_sw, 1c_lic, 1d, 2, 3 |
| category_name | VARCHAR(255) | Standard name |
| amount_idr | NUMERIC(18,2) | DEFAULT 0; 1b auto-calculated from rab_items |
| is_auto_calculated | BOOLEAN | TRUE for category 1b (from RAB) |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() |

### Table: opex_components

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| project_id | UUID | FK → projects.id |
| component_number | SMALLINT | 1–7 |
| component_name | VARCHAR(255) | Standard name (Overhead, Pemeliharaan, etc.) |
| coefficient | NUMERIC(8,6) | % of monthly revenue (e.g., 0.25 = 25%) |
| baseline_idr | NUMERIC(18,2) | Coefficient × monthly revenue; overridable |
| is_manual_override | BOOLEAN | DEFAULT FALSE |
| monthly_values | NUMERIC(18,2)[] | ARRAY of 12 inflation-adjusted values |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() |

### Table: revenue_service_lines

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| project_id | UUID | FK → projects.id |
| line_number | SMALLINT | 1–12 |
| service_type | VARCHAR(255) | e.g., IBBC CIR4-BW50 On-Net FTTH |
| customer_name | VARCHAR(255) | Match with NPWP |
| location | VARCHAR(255) | Site location |
| harsat_idr | NUMERIC(18,2) | Unit rate (Rp) |
| quantity | NUMERIC(10,3) |  |
| unit | VARCHAR(20) | unit / port / mbps |
| otc_idr | NUMERIC(18,2) | DEFAULT 0 |
| monthly_sewa_idr | NUMERIC(18,2) | COMPUTED: harsat × quantity |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() |

### Table: cashflow_periods

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| project_id | UUID | FK → projects.id |
| period_month | SMALLINT | 0–12 (Month 0 = CAPEX) |
| period_date | DATE | Exact date for XNPV calculation |
| is_active | BOOLEAN | FALSE for periods > contract_duration |
| inflow_sewa_idr | NUMERIC(18,2) | Monthly recurring revenue |
| inflow_otc_idr | NUMERIC(18,2) | OTC — Month 1 only |
| total_inflow_idr | NUMERIC(18,2) | Computed: sewa + otc |
| outflow_opex_idr | NUMERIC(18,2) | From opex_components sum for this month |
| outflow_capex_idr | NUMERIC(18,2) | CAPEX — Month 0 only |
| total_outflow_idr | NUMERIC(18,2) | Computed: opex + capex |
| net_cashflow_idr | NUMERIC(18,2) | Inflow - Outflow |
| cumulative_cf_idr | NUMERIC(18,2) | Running total from Month 0 |
| wacc_snapshot | NUMERIC(8,6) | WACC annual at calculation time |
| calculated_at | TIMESTAMPTZ | DEFAULT NOW() |

### Table: decision_metrics

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| project_id | UUID | FK → projects.id |
| metric_key | VARCHAR(30) | npv ¦ xirr ¦ bcr_pi ¦ payback_months ¦ simple_roi |
| calculated_value | NUMERIC(18,6) |  |
| threshold_value | NUMERIC(18,6) | Comparison threshold at calculation time |
| threshold_mandatory | NUMERIC(18,6) | BCR mandatory threshold snapshot |
| status | VARCHAR(30) | layak ¦ tidak_layak ¦ butuh_justifikasi ¦ waspada ¦ na |
| calculated_at | TIMESTAMPTZ | DEFAULT NOW() |

### Table: approval_decisions

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| project_id | UUID | FK → projects.id |
| approval_level | SMALLINT | 1 = Manager, 2 = GM/SRM |
| approver_user_id | UUID | FK → users.id |
| decision | VARCHAR(10) | approved ¦ rejected |
| comments | TEXT | Mandatory on rejection (min 20 chars) |
| decided_at | TIMESTAMPTZ | DEFAULT NOW() |
| version_at_decision | SMALLINT | Project version number at time of decision |

### Table: project_versions

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| project_id | UUID | FK → projects.id |
| version_number | SMALLINT | Sequential per project |
| version_data | JSONB | Full snapshot of all project modules |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |
| created_by | UUID | FK → users.id |
| change_reason | TEXT | Submission, revision, etc. |

### Table: audit_logs

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| entity_type | VARCHAR(50) | project ¦ user ¦ assumption ¦ approval |
| entity_id | UUID | FK to relevant entity |
| action | VARCHAR(50) | create ¦ update ¦ delete ¦ submit ¦ approve ¦ reject ¦ login ¦ logout ¦ export |
| field_name | VARCHAR(100) | NULLABLE — for field-level changes |
| old_value | TEXT | NULLABLE |
| new_value | TEXT | NULLABLE |
| performed_by | UUID | FK → users.id |
| performed_at | TIMESTAMPTZ | DEFAULT NOW() |
| ip_address | INET |  |
| user_agent | TEXT | NULLABLE |

### Table: notifications

| Column | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | PK |
| target_user_id | UUID | FK → users.id |
| notification_type | VARCHAR(50) | approval_required ¦ approved ¦ rejected ¦ revision_required ¦ sla_reminder ¦ assumption_updated |
| title | VARCHAR(255) |  |
| message | TEXT |  |
| related_project_id | UUID | FK → projects.id NULLABLE |
| is_read | BOOLEAN | DEFAULT FALSE |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |

# 20. Technology Flow

## 20.1 End-to-End Request Flow (KKF Submission)

- 1. User Interaction (Browser):  SA completes Step 7 of KKF wizard and clicks 'Submit for Approval'. Next.js frontend performs client-side validation (required fields, format checks).

- 2. API Request:  Frontend sends POST /api/v1/projects/{id}/submit with JWT Bearer token in Authorization header. Request body contains project ID and current version hash for optimistic locking.

- 3. API Gateway / Middleware:  API Gateway validates JWT signature, checks token expiry, extracts user claims (user_id, role). Rate limiting check. Forwards to Application Server.

- 4. Application Server — Authorization:  Route handler verifies user role is solution_architect AND projects.created_by = user_id. Prevents unauthorized submission.

- 5. Application Server — Business Logic:  Service layer: (a) Runs completeness validation across all 7 modules. (b) Triggers server-side financial calculation engine (XIRR, XNPV, BCR, Payback, ROI). (c) Saves calculated results to cashflow_periods and decision_metrics tables.

- 6. Financial Calculation Engine:  Dedicated calculation service (TypeScript/Node): Fetches current WACC from financial_assumptions. Builds cashflow array (13 periods). Runs XIRR via Newton-Raphson. Computes XNPV with exact dates. Calculates BCR/PI, Payback, ROI. Snapshots assumption values into calculation records.

- 7. Database Writes:  Application server writes: projects.status = 'submitted'; Creates project_versions record (full JSON snapshot); Writes all cashflow_periods and decision_metrics; Writes audit_log entry.

- 8. Notification Service:  After DB commit, event published to message queue (Redis Pub/Sub or RabbitMQ). Notification worker consumes event, identifies target Manager, writes notifications record, sends email via SMTP gateway.

- 9. Response to Frontend:  Application server returns HTTP 200 with updated project summary and KPI results. Frontend updates project status display, shows success toast, redirects to project detail view.

- 10. Manager Notification:  Manager receives email and in-app notification. Opens approval screen. Frontend fetches GET /api/v1/projects/{id}/review. Displays read-only project summary with full KPI breakdown.

## 20.2 Calculation Engine Flow

- 1.  Receive project_id and trigger type (on-save / on-submit).

- 2.  Fetch all OpexComponents, RevenueServiceLines, CapexCategories, RabItems for project.

- 3.  Fetch current FinancialAssumptions: WACC annual, inflation annual.

- 4.  Compute: monthly_inflation = (1 + inflation_annual)^(1/12) - 1.

- 5.  Compute: monthly_revenue = SUM(revenue_service_lines.monthly_sewa_idr).

- 6.  For each OPEX component: baseline = coefficient × monthly_revenue (unless manual override). monthly_value[m] = baseline × (1 + monthly_inflation)^(m-1) for m = 1..12.

- 7.  Build cashflow array: Month 0 = -CAPEX_total. Month 1..duration = inflow_sewa + inflow_otc (Month 1 only) - opex_total[m]. Months > duration = 0 (active flag).

- 8.  Compute cumulative cashflow array.

- 9.  Run XIRR: Newton-Raphson iteration on cashflow array with exact dates. Initial guess = 10%. Max iterations = 100. Convergence tolerance = 1e-6.

- 10.  Run XNPV: Discounted sum using WACC_annual and exact date differentials.

- 11.  Compute BCR/PI = XNPV(inflows only, M1..M12) / ABS(CAPEX_M0).

- 12.  Compute Payback = first index in cumulative array ≥ 0 (returns 0 if not achieved within duration).

- 13.  Compute Simple ROI = SUM(net_cashflow M1..M12) / ABS(CAPEX_M0).

- 14.  Evaluate KPI status against current thresholds. Generate auto-conclusion.

- 15.  Persist all results. Update decision_metrics and cashflow_periods tables.

# 21. System Architecture

## 21.1 Architecture Overview

The system follows a layered enterprise architecture with clear separation of concerns: Presentation Layer (Next.js frontend), API Layer (Node.js/TypeScript REST API), Business Logic Layer (calculation engine, workflow engine), Data Layer (PostgreSQL), and supporting Infrastructure services (Redis cache, message queue, file storage, monitoring).

## 21.2 Component Architecture

- Frontend — Next.js SPA/SSR:  React-based application with Next.js framework. Handles: Authentication UI, KKF wizard forms, Dashboard visualizations (Chart.js/Recharts), Approval screens, Report preview. Communicates exclusively via REST API. No direct database access. JWT stored in secure HTTP-only cookies.

- API Gateway:  Nginx or Kong API Gateway. Responsibilities: TLS termination, JWT validation, rate limiting (100 req/min per user), request routing to appropriate microservice/module, CORS enforcement, access logging.

- Application Server — Node.js / TypeScript:  Express.js or Fastify REST API. Organized into domain modules: auth, projects, rab, capex, opex, revenue, assumptions, cashflow, approvals, notifications, audit, reports. Each module has: Controller (HTTP handling), Service (business logic), Repository (DB access). Stateless design — scales horizontally.

- Financial Calculation Engine:  Dedicated calculation module (TypeScript). Isolated from main API routes. Can be extracted to separate microservice in Phase 2. Implements: XIRR (Newton-Raphson), XNPV, BCR/PI, Payback, ROI. Unit-tested to > 80% coverage. Calculation parameters logged for auditability.

- Workflow Engine:  State machine implementation for project lifecycle (Draft → Submitted → In Review → Approved/Rejected). Manages: status transitions, approval routing, delegation, SLA tracking. Integrates with Notification Service.

- Notification Service:  Worker process consuming from message queue. Sends: in-app notifications (writes to notifications table), emails (via SMTP/SendGrid/SES). Handles retry logic for failed deliveries. Templated messages per notification type.

- Database — PostgreSQL 15+:  Primary relational store. Connection pooling via PgBouncer (max 50 connections). Read replica for reporting queries. Schema migrations via Flyway or Prisma Migrate. All financial amounts stored as NUMERIC(18,2). JSONB for version snapshots and permission sets.

- Cache — Redis:  Session token store, rate limiting counters, dashboard aggregation cache (TTL: 60 seconds), calculation result cache (keyed by project_id + version hash).

- Message Queue — Redis Pub/Sub or RabbitMQ:  Async event processing for: notification dispatch, email delivery, scheduled report generation, SLA monitoring cron jobs.

- File Storage:  Object storage (MinIO on-premise or S3-compatible). Stores: exported PDFs, exported Excel files, imported Excel uploads. Lifecycle policy: active files 90 days, archived 7 years.

- Monitoring & Logging:  Elasticsearch + Logstash + Kibana (ELK): Structured application logs. Prometheus + Grafana: Infrastructure metrics (CPU, memory, API response times, DB query times). Alertmanager: PagerDuty/email alerts on error rate spikes or downtime.

## 21.3 Deployment Architecture

Target deployment: PLN-approved data center (on-premise) or GovCloud Indonesia. Containerized with Docker. Orchestrated with Docker Compose (Phase 1) or Kubernetes (Phase 2 scale).

| Component | Instances | Notes |
| --- | --- | --- |
| Frontend (Next.js) | 2 instances | Nginx reverse proxy with load balancing |
| API Server (Node.js) | 2 instances | Stateless; horizontal scale-ready |
| PostgreSQL Primary | 1 instance | HA via streaming replication to standby |
| PostgreSQL Replica | 1 instance | Read-only replica for reports/dashboards |
| Redis | 1 instance | Sentinel mode for HA in Phase 2 |
| PgBouncer | 1 instance | Connection pool management |
| Nginx API Gateway | 1 instance | TLS termination, rate limiting, routing |
| Notification Worker | 1 instance | Queue consumer process |
| ELK Stack | 1 instance | Centralized log aggregation and analysis |
| Backup Agent | Scheduled | Automated daily database backup to object storage |

# 22. Technical Architecture

## 22.1 Frontend Architecture

- Framework: Next.js 14 with App Router. TypeScript strict mode.

- State Management: Zustand for global state (auth, project wizard state). React Query (TanStack Query) for server state and cache invalidation.

- UI Components: Tailwind CSS + shadcn/ui component library. Custom KPI tile components.

- Charts: Chart.js for KPI visualizations, bar charts, donut charts. Custom sparkline for cashflow trend.

- Forms: React Hook Form with Zod schema validation. Form state persisted to localStorage as draft backup.

- Authentication: JWT stored in HTTP-only cookie (XSS-resistant). Refresh token rotation.

- Internationalization: next-intl for Bahasa Indonesia locale. Number formatter: Intl.NumberFormat('id-ID').

- PDF Preview: react-pdf for rendering Executive Summary preview before download.

## 22.2 Backend Architecture

- Runtime: Node.js 20 LTS. Framework: Fastify (preferred for performance) or Express.js.

- Language: TypeScript 5.x with strict type checking.

- API Design: RESTful. Versioned at /api/v1/. OpenAPI 3.0 specification generated from code annotations.

- ORM: Prisma ORM for type-safe database access and schema migrations.

- Validation: Zod for request schema validation on all endpoints.

- Authentication: passport.js with JWT strategy. bcrypt for password hashing.

- Error Handling: Centralized error handler. All errors return structured JSON: {code, message, details}.

- Calculation Engine: Isolated TypeScript module. XIRR implemented via Newton-Raphson with convergence guard. XNPV via exact-date differential calculation.

- Logging: Pino (structured JSON logger). Correlation ID per request for distributed tracing.

- Testing: Jest for unit tests. Supertest for API integration tests. Minimum 70% coverage on calculation engine.

## 22.3 Database Architecture

- Engine: PostgreSQL 15+ with extensions: uuid-ossp (UUID generation), pg_trgm (text search), btree_gist (range queries).

- Connection Pooling: PgBouncer in transaction pooling mode. Max 50 DB connections. App-level max pool: 20.

- Indexing Strategy: Composite index on (project_id, status) for project queries. Index on audit_logs(entity_id, performed_at) for audit trail performance. Partial index on projects(status) WHERE is_deleted = false.

- Migrations: Prisma Migrate for schema version control. Migration files committed to version control.

- Backup: pg_dump daily full backup. WAL archiving for point-in-time recovery. Encrypted backups via pg_dump + openssl.

- Monitoring: pg_stat_statements extension for slow query identification. Threshold alert: queries > 500ms.

# 23. Recommended Technology Stack

| Layer | Technology | Description | Why Suitable / Rationale |
| --- | --- | --- | --- |
| FRONTEND | Next.js 14 | React framework with App Router, SSR/SSG, TypeScript support | Enterprise standard; SEO-friendly; built-in optimizations; large ecosystem; Vercel/self-hosted deployment |
| FRONTEND | TypeScript 5.x | Typed superset of JavaScript | Type safety eliminates runtime type errors; critical for financial calculation accuracy; enforced contracts between layers |
| FRONTEND | Tailwind CSS 3.x | Utility-first CSS framework | Rapid, consistent UI development; no CSS specificity conflicts; responsive utilities built-in |
| FRONTEND | shadcn/ui | Component library built on Radix UI + Tailwind | Accessible, customizable components; enterprise-ready patterns; no vendor lock-in |
| FRONTEND | Chart.js / Recharts | JavaScript charting library | Lightweight; responsive charts; supports line, bar, donut, gauge; suitable for KPI dashboards |
| FRONTEND | React Hook Form + Zod | Form management + schema validation | Minimal re-renders; strong TypeScript integration; server/client-side schema sharing with Zod |
| FRONTEND | TanStack Query (React Query) | Server state management | Cache invalidation, background refetch, optimistic updates; reduces boilerplate for API calls |
| BACKEND | Node.js 20 LTS | JavaScript runtime | Single language across full stack; non-blocking I/O ideal for concurrent approval routing; large npm ecosystem |
| BACKEND | TypeScript 5.x | Type-safe JavaScript | Shared type definitions between frontend and backend; reduces integration bugs |
| BACKEND | Fastify | High-performance Node.js framework | 2x faster than Express; schema-based request validation built-in; plugin architecture |
| BACKEND | Prisma ORM 5.x | Type-safe ORM for PostgreSQL | Auto-generated typed client from schema; migration management; query optimization; eliminates raw SQL injection risk |
| BACKEND | Zod | Schema validation library | Shared validation schemas across frontend/backend; TypeScript inference; runtime safety |
| BACKEND | jsonwebtoken + bcrypt | JWT auth + password hashing | Industry standard; bcrypt with cost factor 12 for password security |
| BACKEND | Pino | High-performance JSON logger | Structured logging; low overhead; Kibana-compatible JSON format; request correlation IDs |
| BACKEND | Bull (Redis-backed queue) | Job queue for async processing | Reliable notification dispatch; retry logic; job scheduling for SLA reminders and scheduled reports |
| DATABASE | PostgreSQL 15+ | Primary RDBMS | ACID compliance critical for financial data; JSONB for flexible version snapshots; NUMERIC type for precise financial amounts; row-level security support |
| DATABASE | PgBouncer | Connection pooler | Reduces DB connection overhead for stateless Node.js instances; transaction pooling mode |
| DATABASE | Redis 7.x | In-memory store | JWT token blacklist; rate limiting counters; dashboard cache (60s TTL); Bull job queue backend |
| DATABASE | Flyway / Prisma Migrate | Schema migration tool | Version-controlled schema changes; rollback capability; audit trail of DB changes |
| AUTH | JWT (RS256) | Asymmetric JWT signing | RS256 stronger than HS256; private key on server only; future multi-service support |
| AUTH | TOTP / HOTP (otplib) | MFA implementation | Standard TOTP for Manager/GM roles; compatible with Google Authenticator, Microsoft Authenticator |
| AUTH | passport.js | Auth middleware | Modular strategy support; future LDAP/AD integration via passport-ldapauth |
| INFRA | Docker + Docker Compose | Containerization | Environment consistency; easy deployment; each component containerized |
| INFRA | Nginx | Reverse proxy + API gateway | TLS termination; load balancing; static file serving; rate limiting via ngx_http_limit_req_module |
| INFRA | MinIO | S3-compatible object storage | On-premise deployment; PLN data residency compliance; stores exports and imports |
| INFRA | GitHub Actions / GitLab CI | CI/CD pipeline | Automated testing, building, and deployment; container image builds; migration execution |
| MONITORING | Elasticsearch + Kibana | Log aggregation | Centralized logs; full-text search on audit logs; Kibana dashboards for operations |
| MONITORING | Prometheus + Grafana | Metrics monitoring | Infrastructure and application metrics; custom KPI dashboards; alert rules |
| MONITORING | Sentry | Error tracking | Frontend and backend error capture; stack traces; performance monitoring |
| REPORTING | PDFKit / Puppeteer | PDF generation | Server-side PDF generation for Executive Summary; matches existing template layout |
| REPORTING | ExcelJS | Excel generation | Generates formatted .xlsx exports; formula support; styling compatible with existing reports |
| REPORTING | Node-schedule / Bull | Scheduled reporting | Cron-based report generation and email delivery |

# 24. Integration Requirements

| ID | Integration | Phase | Priority | Description |
| --- | --- | --- | --- | --- |
| INT-01 | Email SMTP / SendGrid | Phase 1 | Mandatory | Outbound email for approval notifications, SLA reminders, and scheduled report delivery. Configure SMTP relay or SendGrid API. Template-based email rendering. |
| INT-02 | LDAP / Active Directory | Phase 1 | Optional | Enterprise SSO integration. Users authenticate against ICON+ corporate AD. If AD unavailable, fallback to internal credential store. passport-ldapauth strategy. |
| INT-03 | iCRM — Customer Master Data | Phase 2 | Recommended | Fetch customer name, NPWP, service type reference data to pre-populate KKF entry forms. REST API integration. Reduces manual re-entry and consistency errors. |
| INT-04 | LKPP — Contract Reference | Phase 2 | Recommended | Validate contract number and service specifications against LKPP records. Reduces data inconsistency between KKF and procurement system. |
| INT-05 | SAP — Material Price Reference | Phase 2 | Recommended | Fetch current SAP material pricing to validate RAB line item costs. API or scheduled batch sync. Flags RAB entries that deviate > 10% from SAP reference price. |
| INT-06 | WhatsApp Business API | Phase 2 | Nice-to-Have | Push critical approval notifications to approver's registered WhatsApp number. Twilio or official WhatsApp Business API. Reduces email-only dependency for approval actions. |
| INT-07 | PLN Group GRC / Risk Management | Phase 3 | Planned | Export approved KKF data to PLN Group governance, risk, and compliance platform for portfolio-level investment tracking. |
| INT-08 | BI Platform (Power BI / Tableau) | Phase 2 | Recommended | Expose reporting API endpoints or database views for connection from enterprise BI tools. Enables executive-level cross-department investment portfolio analytics. |
| INT-09 | Bank Indonesia FX Rate API | Phase 2 | Recommended | Automated USD/IDR rate fetch from Bank Indonesia public API. Updates FinancialAssumption.usd_idr daily. Eliminates manual rate verification step. |

# 25. Security Requirements

| ID | Category | Control | Requirement |
| --- | --- | --- | --- |
| SEC-01 | Authentication | JWT RS256 | Use asymmetric RS256 signing. Private key stored in HSM or secrets manager. Token expiry: 8h (SA/Viewer), 4h (Admin/Manager/GM). Refresh tokens with rotation. |
| SEC-02 | Authentication | MFA | TOTP-based MFA mandatory for Manager, GM, Finance Admin, Super Admin roles. Enrollment required on first login. Recovery codes generated and stored hashed. |
| SEC-03 | Password Policy | Complexity | Minimum 12 characters. Requires: 1 uppercase, 1 lowercase, 1 digit, 1 special character. No reuse of last 5 passwords. bcrypt cost factor 12. |
| SEC-04 | Session Management | Lockout | Account lock after 5 failed attempts for 15 minutes. Admin can manually unlock. Login attempts logged per IP. |
| SEC-05 | Encryption | Transport | TLS 1.2+ for all HTTP traffic. HSTS header enforced. TLS 1.0/1.1 disabled. Certificate: Let's Encrypt or PLN PKI. |
| SEC-06 | Encryption | At Rest | Database encrypted at filesystem level (AES-256). Backup files encrypted before storage. Sensitive config (DB passwords, JWT keys) via environment variables or Vault. |
| SEC-07 | RBAC | Server-Side Enforcement | Every API endpoint validates role claims from JWT. Client-side UI restrictions are supplementary only. No trust-the-client patterns. |
| SEC-08 | Input Security | SQL Injection | Parameterized queries via Prisma ORM. No raw SQL string concatenation. Input sanitized via Zod schema before DB write. |
| SEC-09 | Input Security | XSS Prevention | Content Security Policy headers. Output encoding on all user-supplied content rendered in HTML. React's JSX escaping as baseline. |
| SEC-10 | File Security | Upload Validation | MIME type validation server-side (not just extension). Max file size: 10MB. Sandboxed parsing: Excel import runs in isolated worker process. No executable content. |
| SEC-11 | API Security | Rate Limiting | 100 requests/minute per authenticated user. 10 login attempts/minute per IP. 429 response with Retry-After header. |
| SEC-12 | API Security | CORS | Whitelist only known frontend origins. OPTIONS preflight enforced. No wildcard (*) allowed in production. |
| SEC-13 | Audit Security | Immutability | Audit log table has no DELETE or UPDATE permissions granted to application user. Separate DB user (audit_writer) with INSERT-only access. |
| SEC-14 | OWASP | Top 10 Compliance | Security testing includes OWASP Top 10 coverage: injection, broken auth, sensitive data exposure, XXE, broken access control, misconfiguration, XSS, insecure deserialization, known vulnerabilities, insufficient logging. |
| SEC-15 | Secrets Management | No Hardcoded Secrets | No secrets, API keys, or passwords in source code or Docker images. All via environment variables. CI/CD uses secrets manager (GitLab CI secrets or AWS Secrets Manager). |

# 26. Reporting & Dashboard Requirements

## 26.1 Executive Dashboard (GM/Director)

| Widget | Description |
| --- | --- |
| Total Active Projects | Count of projects in Draft + Submitted + In Review status. Trend vs. last 30 days. |
| Total CAPEX Under Evaluation | Sum of CAPEX for all active projects in IDR. Drill-down to project list. |
| Projects Approved (This Month) | Count and cumulative CAPEX value of projects approved in current calendar month. |
| Average BCR (Portfolio) | Average BCR/PI across all Approved projects in the last 12 months. |
| Approval Pipeline | Funnel: Submitted → In Review Manager → In Review GM. Count per stage. |
| Project Status Distribution | Donut chart: Draft / Submitted / In Review / Approved / Rejected percentages. |
| CAPEX by Region/SA | Bar chart: top 10 projects by CAPEX value. Grouped by region or SA. |
| Monthly Submission Trend | Line chart: KKF submissions per month (last 12 months) vs. approvals. |
| BCR Threshold Compliance | Pie: % of approved projects at LAYAK / BUTUH JUSTIFIKASI level. Governance indicator. |
| SLA Compliance Rate | % of approvals completed within SLA period. Rolling 30-day metric. |

## 26.2 Operational Dashboard (SA / Manager)

| Widget | Description |
| --- | --- |
| My Active Projects | Table: Project ID, name, customer, status, last updated, SLA countdown. |
| Pending My Approval | List of projects awaiting current user's approval action. Sorted by SLA urgency. |
| SLA Alerts | Red banner for overdue SLAs. Amber for T-1 day warnings. |
| Recently Approved | Last 5 projects approved. Links to view final documents. |
| Draft Projects | Incomplete drafts with % completion indicator. |

## 26.3 Standard Reports

| ID | Report Name | Description | Format | Trigger |
| --- | --- | --- | --- | --- |
| RPT-01 | Project Portfolio Report | All projects with status, CAPEX, BCR, approval date. Filterable by date, status, SA, region. | PDF, Excel | On-demand |
| RPT-02 | Approved Investment Summary | Approved projects with full financial metrics. Total CAPEX committed. | PDF, Excel | Monthly auto |
| RPT-03 | BCR Threshold Compliance Report | % of submissions meeting LAYAK vs. BUTUH JUSTIFIKASI vs. TIDAK LAYAK. | PDF | Monthly auto |
| RPT-04 | Assumption Audit Report | Full change log for all financial assumptions: who changed what, when, source reference. | PDF | On-demand |
| RPT-05 | User Activity Report | Login history, actions performed, projects modified per user. | Excel | On-demand (Admin only) |
| RPT-06 | Approval SLA Report | Average approval time per level. SLA breaches per period. | PDF, Excel | Monthly auto |
| RPT-07 | KKF Executive Summary (per project) | Single-project PDF: matches 08_Ex_Summary layout. Signature block included. | PDF | On-demand per project |
| RPT-08 | Cashflow Export (per project) | Full 13-period cashflow table for one project. Excel format. | Excel | On-demand per project |

# 27. Audit Trail Requirements

| ID | Event | Entity Type | Data Captured |
| --- | --- | --- | --- |
| AUD-01 | User Login | user | User ID, IP, device, timestamp, success/failure |
| AUD-02 | User Logout | user | User ID, session duration, timestamp |
| AUD-03 | Failed Login | user | User ID/email, IP, attempt count, timestamp |
| AUD-04 | Password Change | user | User ID, timestamp (not old/new passwords) |
| AUD-05 | User Account Created | user | New user ID, role assigned, created by, timestamp |
| AUD-06 | Role Assignment Changed | user | User ID, old role, new role, changed by, timestamp |
| AUD-07 | KKF Project Created | project | Project ID, code, created by, timestamp |
| AUD-08 | KKF Field Updated | project | Project ID, field name, old value, new value, user, timestamp |
| AUD-09 | KKF Submitted | project | Project ID, submitted by, version number, timestamp |
| AUD-10 | KKF Approved (L1/L2) | approval | Project ID, approver user ID, approval level, timestamp, version |
| AUD-11 | KKF Rejected | approval | Project ID, rejector user ID, rejection reason, timestamp |
| AUD-12 | Assumption Updated | assumption | Assumption key, old value, new value, source reference, user, timestamp |
| AUD-13 | Report Exported | export | Report type, project ID (if applicable), user, format, timestamp |
| AUD-14 | Excel Imported | import | File name, project ID, user, field mapping results, timestamp |
| AUD-15 | User Account Deactivated | user | User ID, deactivated by, timestamp, reason |
| AUD-16 | Delegation Created | approval | Delegator user ID, delegate user ID, scope, valid from/to, created by |

Audit log records are INSERT-only. The application database user for audit writes has INSERT permissions only on audit_logs — no UPDATE or DELETE. Audit data retained minimum 5 years with financial approval records retained 7 years per PLN Group policy.

# 28. Notification Requirements

| ID | Trigger | Recipient | Channel | Timing | Message Summary |
| --- | --- | --- | --- | --- | --- |
| NOT-01 | KKF Submitted | Manager (assigned) | In-app + Email | Immediate | KKF [ID] from [SA Name] requires your approval. Service start: [date]. CAPEX: Rp [amount]. |
| NOT-02 | KKF Approved (L1) | SA (submitter), GM | In-app + Email | Immediate | KKF [ID] approved by Manager [Name]. Routed to GM [Name] for final approval. |
| NOT-03 | KKF Approved (Final/GM) | SA, Manager, Sales PIC | In-app + Email | Immediate | KKF [ID] FULLY APPROVED by [GM Name]. PDF Executive Summary attached. |
| NOT-04 | KKF Rejected | SA (submitter) | In-app + Email | Immediate | KKF [ID] rejected by [Name]. Reason: [comment]. Please revise and resubmit. |
| NOT-05 | SLA Reminder (T-1 day) | Pending approver | In-app + Email | Scheduled | REMINDER: KKF [ID] approval due by [date/time]. Action required to avoid escalation. |
| NOT-06 | SLA Breach Escalation | Approver's superior | In-app + Email | Scheduled | SLA BREACH: KKF [ID] has not been actioned by [User Name] within SLA. Approval required. |
| NOT-07 | Assumption Updated (WACC) | All SA with pending projects | In-app + Email | Immediate | WACC updated from X% to Y% effective [date] by Finance Admin. Review your pending KKF projects. |
| NOT-08 | Revision Requested | SA (submitter) | In-app + Email | Immediate | KKF [ID] returned for revision. See rejection comments in the project. |
| NOT-09 | Approval Delegated | Delegate Manager | In-app + Email | Immediate | You have been delegated approval authority by [Manager Name] for [scope] from [date] to [date]. |
| NOT-10 | Scheduled Report Ready | Subscribed users | Email | Scheduled | Your [report type] for [period] is ready. [Download link] |

# 29. Migration Strategy

## 29.1 Excel-to-System Field Mapping

| Excel Cell | Field Name | DB Target | Mapping Note |
| --- | --- | --- | --- |
| 01_Menu!C6 | Nama Project | projects.project_name | Direct text |
| 01_Menu!C7 | Nama Pelanggan | projects.customer_name | Direct text |
| 01_Menu!C7 | (NPWP from name) | projects.customer_npwp | Extracted from name field or separate input |
| 01_Menu!C8 | Nomor Kontrak | projects.contract_number | Direct text |
| 01_Menu!C9 | Tanggal Mulai | projects.service_start_date | Date parse |
| 01_Menu!C10 | Durasi Kontrak | projects.contract_duration_months | Integer 1–12 |
| 01_Menu!C12 | PIC Sales | projects.pic_sales | Direct text |
| 01_Menu!C13 | PIC SA | projects.pic_solution_architect | Direct text |
| 01_Menu!C14 | Manager | projects.manager_name | Direct text |
| 01_Menu!C15 | GM/SRM | projects.gm_srm_name | Direct text |
| 02_Inv_Details!D8:D15 | RAB Items 1–8 | rab_items.amount_idr | 8 rows mapped by item_number |
| 03_CAPEX!D9 | Jaringan Kabel | capex_categories (code=1a) | Direct amount |
| 03_CAPEX!D17 | PM & Implementasi | capex_categories (code=2) | Direct amount |
| 03_CAPEX!D18 | Biaya Investasi Lain | capex_categories (code=3) | Direct amount |
| 04_OPEX!D8:D14 | OPEX Coefficients | opex_components.coefficient | 7 rows by component_number |
| 05_Pendapatan!F8:J19 | Revenue Lines | revenue_service_lines | 12 rows with harsat, qty, otc |
| 06_Asumsi!D5 | WACC Annual | financial_assumptions (key=wacc_annual) | Validate against current master |
| 06_Asumsi!D7 | BCR Min | financial_assumptions (key=bcr_min) | Flag if differs from master |
| 06_Asumsi!D8 | BCR Mandatory | financial_assumptions (key=bcr_mandatory) | Flag if differs from master |
| 06_Asumsi!D9 | Inflasi | financial_assumptions (key=inflation_annual) | Validate |
| 06_Asumsi!D10 | Kurs USD | financial_assumptions (key=usd_idr) | Validate |
| 06_Asumsi!D12 | PPN | financial_assumptions (key=ppn) | Validate |

## 29.2 Formula Conversion Strategy

| Excel Formula | Server-Side Implementation |
| --- | --- |
| OPEX Inflation = Baseline × (1+monthly_inflation)^(month-1) | Replicated in TypeScript calculation engine. monthly_inflation = (1+annual_inflation)^(1/12)-1. Applied per component per month. |
| WACC Monthly = (1+WACC_annual)^(1/12)-1 | Derived in calculation engine from FinancialAssumption.wacc_annual. Not stored separately. |
| XNPV with exact dates | Custom XNPV implementation: sum of CF[i] / (1+rate)^((date[i]-date[0])/365). Uses project.service_start_date for date[0]. |
| XIRR via Newton-Raphson | XIRR function in TypeScript: iterates until ¦XNPV¦ < 1e-6 or max 100 iterations. Initial guess 0.1 (10%). |
| BCR/PI = PV(Inflows M1:M12) / ¦CAPEX¦ | XNPV called with inflow-only array for M1-M12. Denominator is ABS(cashflow_periods where period=0, outflow_capex). |
| Payback = MATCH(TRUE, cumulative >= 0, 0) | JavaScript: cumulative.findIndex(v => v >= 0). Returns month number (1-indexed). 0 if not found within duration. |
| Active Flag = IF(month <= duration, 1, 0) | cashflow_periods.is_active = (period_month <= contract_duration_months). Inactive periods contribute zero to calculations. |
| Auto-Conclusion = IF(AND(NPV>0, XIRR>WACC, BCR>=1.23, Payback<Duration),...) | Server-side function evaluates all 4 conditions. Returns structured object with overall conclusion and per-metric status. |

## 29.3 Data Migration Phases

- Phase 0 — Preparation:  Identify all existing KKF Excel files on shared drives. Create inventory log. Classify: Active (submitted/pending approval), Historical (approved, last 2 years), Archived (older). Assign migration priority.

- Phase 1 — Historical Data Import:  Use Excel Import feature (FR-130, FR-131). For each file: parse fields, map to DB schema, validate assumptions against current master (flag discrepancies). Status set to 'Archived' for historical records. No recalculation — preserve original calculated values.

- Phase 2 — Active Project Migration:  Active/pending projects manually re-entered by SA in the new system. Excel files maintained in parallel during transition period (30 days). SA confirms migrated data accuracy before Excel decommission.

- Phase 3 — Assumption Master Seeding:  Finance Admin seeds initial Assumption Master with current values: WACC from latest VP Keuangan memo, BCR thresholds from DirKeu memo (Sept 2025), PPN 12%, inflation 3%, USD/IDR current BI rate. All with source references and effective dates.

- Phase 4 — Decommission:  After 30-day parallel run and validation: revoke write access to Excel template on shared drives. Archive Excel files. Redirect all new KKF work to web application.

# 30. Assumptions & Constraints

## 30.1 Assumptions

- ICON+ will provide a PostgreSQL-compatible database server in their approved infrastructure.

- ICON+ corporate email (SMTP) or a cloud email service (SendGrid) will be available for notification delivery.

- Active Directory or LDAP access will be provided for SSO integration in Phase 1 (if required); otherwise internal user management is sufficient.

- The DirKeu BCR thresholds (1.08/1.23) and WACC policy remain the authoritative governance source — the system enforces these, not replaces them.

- Financial calculations are based on the mathematical formulas found in the Excel template. Any future changes to calculation methodology require system change request.

- The application will be used only by ICON+ internal staff — no customer-facing access.

- Contract duration is limited to 12 months maximum in this system. Multi-year KKF is a separate initiative.

- Bahasa Indonesia is the primary interface language. No multi-language requirement in Phase 1.

- All monetary values are in IDR. USD reference is informational only.

- Solution Architects are responsible for accuracy of RAB, CAPEX, OPEX, and Revenue data they enter.

## 30.2 Constraints

| Constraint | Description |
| --- | --- |
| Data Residency | All data must be stored in Indonesia-based data centers per PLN Group policy. |
| Technology Budget | Phase 1 must use open-source or existing licensed technology. No new SaaS subscriptions without budget approval. |
| Timeline | Phase 1 MVP must be production-ready within 6 months of project kickoff. |
| BCR Threshold Governance | BCR thresholds cannot be changed by the system administrator without a new DirKeu memo reference — enforced by system validation. |
| XIRR Accuracy | XIRR must match Excel XIRR function output within 0.01% for the same input data. Deviation > 0.01% triggers automatic flag for review. |
| Approval Chain | Approval chain cannot be shortened — all KKF must pass Manager AND GM approval. No single-level approval regardless of CAPEX size in Phase 1. |
| Backward Compatibility | System must be able to import KKF Excel v01 template files during 12-month migration window. |

# 31. Risk Analysis

| ID | Risk | Impact | Probability | Description | Mitigation |
| --- | --- | --- | --- | --- | --- |
| RSK-01 | XIRR Calculation Divergence | High | Low | Server-side XIRR produces different results from Excel XIRR due to algorithm differences | Validate against Excel output for 50+ sample projects in UAT. Calibrate Newton-Raphson parameters. Document any known edge cases (zero CAPEX, all-positive CF). |
| RSK-02 | User Adoption Resistance | High | Medium | SA and Finance staff may resist abandoning familiar Excel workflow | Change management plan (Section 34). Parallel run period. Champions program — appoint 2-3 SA power users. Simplify wizard to be faster than Excel. |
| RSK-03 | Data Migration Errors | High | Medium | Historical KKF data incorrectly mapped during import, creating inaccurate portfolio data | Automated validation checks on import. SA confirmation step before data is committed. Flagging system for assumption discrepancies. |
| RSK-04 | Financial Assumption Inconsistency During Transition | High | Medium | Different WACC values used in old Excel files vs. new system during parallel run | Freeze assumption changes during migration period (30 days). Communicate to all SA. |
| RSK-05 | XIRR Not Converging (Edge Cases) | Medium | Medium | Projects with unusual cashflow profiles (e.g., all revenue in Month 1 only) cause XIRR algorithm to fail to converge | IFERROR wrapper returning N/A with explanation. System displays warning when XIRR cannot be computed. SA notified to review cashflow structure. |
| RSK-06 | Performance Under Load | Medium | Low | System slow during peak usage (e.g., month-end reporting) | Dashboard caching with 60s TTL. Read replica for report queries. Load test before go-live. |
| RSK-07 | Infrastructure Unavailability | High | Low | Server downtime during critical approval SLA periods | HA deployment with hot standby. 99.5% SLA. Maintenance windows on Sunday 00:00-04:00 WIB. |
| RSK-08 | Scope Creep — Multi-Year KKF Requests | Medium | High | Stakeholders may request multi-year KKF features during Phase 1 development | Strict scope boundary enforcement. Document multi-year as Phase 2. Product Owner empowered to defer requests. |
| RSK-09 | Email Notification Delivery Failure | Medium | Medium | Approval notifications not delivered due to SMTP issues | In-app notification as primary channel. Email as secondary. SLA reminder fallback to in-app only if email fails. Alert IT admin on delivery failure spikes. |
| RSK-10 | Regulatory Change — BCR Thresholds or PPN | Low | Low | DirKeu changes BCR thresholds or government changes PPN rate during project | Finance Admin can update thresholds with source reference. System re-evaluates only future calculations. Historical approved KKFs preserved with original thresholds. |

# 32. Testing Strategy

## 32.1 Unit Testing

Scope: All calculation engine functions (XIRR, XNPV, BCR, Payback, ROI, inflation compounding, active flag logic). Target: > 80% code coverage on calculation module. > 70% on all other backend modules. Tool: Jest. All calculation tests compare outputs against pre-computed Excel reference values for 20+ diverse project scenarios.

## 32.2 System Integration Testing (SIT)

| ID | Test Scenario | Steps | Systems Under Test |
| --- | --- | --- | --- |
| SIT-01 | Full KKF submission cycle | SA creates project → fills all 7 modules → submits → Manager approves → GM approves → PDF generated | All modules, workflow engine, notification, audit trail |
| SIT-02 | Rejection and revision cycle | SA submits → Manager rejects → SA revises → re-submits → approved | Workflow engine, notification, version history |
| SIT-03 | Assumption update propagation | Finance Admin updates WACC → verify notification to active SA projects → verify recalculation uses new WACC | Assumption master, notification, calculation engine |
| SIT-04 | XIRR edge case: no payback within duration | Enter project where Payback > 12 months → verify Payback shows N/A, BCR status TIDAK LAYAK | Calculation engine, decision metric status logic |
| SIT-05 | Excel import | Upload KKF v01 template → verify all fields mapped → verify assumption flags for discrepancies | Import module, field mapping |
| SIT-06 | PDF export | Approve a project → export Executive Summary PDF → verify layout matches 08_Ex_Summary template | Reporting module, PDF generator |
| SIT-07 | RBAC enforcement | Login as SA → attempt to access Assumption Master edit → verify 403 response | RBAC, API security |
| SIT-08 | SLA reminder | Submit project → fast-forward time to T-1 → verify reminder notification sent | Scheduler, notification, workflow engine |
| SIT-09 | Account lockout | Attempt 5 failed logins → verify account locked → verify unlock after 15 minutes | Authentication, security |
| SIT-10 | Concurrent project creation | 2 SA users create projects simultaneously → verify unique Project IDs generated | DB concurrency, project code generation |

## 32.3 User Acceptance Testing (UAT)

- Solution Architect Group (3–5 users):  Real KKF project data entry using the web application. Compare system calculation results against existing Excel template for the same project. Verify all 7 modules are intuitive and complete. Time the full KKF completion cycle.

- Manager Group (2–3 users):  Receive real approval notifications. Test approval and rejection flows. Verify project summary readability. Test on mobile browser.

- GM / Finance Group (1–2 users):  Review Executive Dashboard with seeded data. Test assumption update flow (Finance Admin). Validate PDF Executive Summary layout against existing standard.

- IT Admin (1 user):  User management, role assignment, audit trail access, system settings.

## 32.4 Performance Testing

Tools: k6 or Apache JMeter. Scenarios: (1) 50 concurrent users browsing dashboard — target < 2s response. (2) 10 concurrent KKF calculations — target < 1s per calculation. (3) Report generation under load — 5 concurrent PDF exports — target < 15s. (4) Spike test: 200 concurrent users — system degrades gracefully, no crashes.

## 32.5 Security Testing

OWASP ZAP automated scan on all API endpoints. Manual penetration testing on: authentication flows, RBAC bypass attempts, SQL injection on all input fields, file upload validation bypass, JWT token manipulation. Security testing must pass before UAT sign-off.

# 33. Deployment Strategy

## 33.1 Environment Strategy

| Environment | Infrastructure | Purpose & Configuration |
| --- | --- | --- |
| Development (DEV) | Developer workstations + shared dev server | Feature development, unit testing. Docker Compose single-node. SQLite or local PostgreSQL. No real data. |
| System Integration (SIT) | Shared SIT server (on-premise) | Integration testing, API testing. Full stack. Seeded test data. Mirror of production schema. |
| User Acceptance (UAT) | UAT server (on-premise) | UAT with real user personas. Production-equivalent config. Anonymized real KKF data for testing. Finance Admin seeds real assumptions. |
| Production (PROD) | PLN-approved data center / GovCloud | Live system. HA configuration. Real data. Full monitoring and backup. Change freeze during business hours (09:00–17:00 WIB weekdays). |

## 33.2 CI/CD Pipeline

- Code push to feature branch → automated unit tests and lint checks run (GitHub Actions / GitLab CI).

- Pull Request to main branch → automated SIT deployment → integration tests run → security scan (OWASP ZAP).

- Merge to release branch → automated UAT deployment → notify QA team for UAT sign-off.

- UAT sign-off → Production deployment via manual approval gate in CI/CD pipeline.

- Deployment steps: Docker build → push image to registry → DB migration run (Prisma migrate) → rolling restart (zero-downtime) → smoke tests → monitoring alert check.

- Rollback: previous Docker image tagged. One-click rollback via CI/CD pipeline. DB migration rollback via Prisma migrate down.

## 33.3 Release Management

Release cadence: Sprint-based (2-week sprints). Production releases every 2 weeks on Wednesday 18:00–20:00 WIB (low-traffic window). Hotfixes released within 24 hours of critical defect identification. All releases communicated to users 24 hours in advance via in-app banner and email to SA/Manager distribution list.

# 34. Training & Change Management

## 34.1 Training Strategy

- Solution Architects (Primary Users):  4-hour hands-on workshop: system navigation, KKF creation wizard, all 7 modules, submission workflow, Excel import. Practical exercise: complete a sample KKF using real project data.

- Managers & GM:  2-hour session: approval workflow, rejection process, delegation setup, dashboard navigation, mobile approval access. Practical exercise: approve/reject a sample project.

- Finance Admins:  2-hour session: Assumption Master management, audit trail access, report generation, scheduled reports setup.

- IT Administrators:  3-hour session: system administration, user management, RBAC configuration, monitoring dashboards, backup verification procedures.

- Solution Architect Champions:  Designated 2-3 SA users receive advanced training to serve as internal help-desk first-line support for peers.

## 34.2 Change Management Plan

- CM-01:  Executive Sponsorship: Obtain visible endorsement from GM/Director for the digitalization initiative. Announce via internal memo before UAT begins.

- CM-02:  Communication Plan: 4 weeks before go-live — announce project, benefits, timeline. 2 weeks before — training schedule. Go-live day — 'system is live' announcement with contact for support.

- CM-03:  Champions Network: Identify and train 2–3 SA champions per region. Champions assist peers, collect feedback, and report adoption barriers to the project team.

- CM-04:  Parallel Run: 30-day period where both Excel and web application are accepted. After 30 days, only web application submissions accepted for approval.

- CM-05:  Feedback Loop: Weekly feedback sessions with SA champions during first month post-go-live. Prioritize quick-win improvements to build trust in the system.

- CM-06:  SOP Update: Formal KKF SOP updated to reference the web application as the standard tool. Old Excel SOP archived.

## 34.3 User Manual Recommendations

- Quick Start Guide (2 pages): Login → Create KKF → 7 steps → Submit. For SA.

- Full User Manual (per role): SA Manual, Manager Manual, Finance Admin Manual, IT Admin Manual.

- Video Walkthroughs: Screen-recorded 5–10 minute videos for each major workflow. Hosted on intranet.

- In-app Help: Contextual help tooltips on complex fields (XIRR threshold explanation, BCR calculation basis). ?-icon next to KPI values links to calculation methodology.

- FAQ Document: Top 20 questions anticipated from SA users — available on intranet before go-live.

# 35. KPI & Success Metrics

| ID | KPI | Description | Baseline | Target | Measurement Frequency |
| --- | --- | --- | --- | --- | --- |
| KPI-01 | KKF Cycle Time | Average time from project creation to final approval | Baseline: 3–5 business days | Target: < 1 business day (8 hours) | Monthly |
| KPI-02 | System Adoption Rate | % of new KKF projects submitted via web application (not Excel) | Baseline: 0% | Target: 100% by Month 2 post go-live | Monthly |
| KPI-03 | Approval SLA Compliance | % of approval decisions completed within SLA (Manager: 2 days, GM: 1 day) | Baseline: Unknown (no tracking) | Target: > 90% | Monthly |
| KPI-04 | Formula Error Incidents | Number of calculation errors detected in KKF submissions | Baseline: Unknown (untracked) | Target: 0 (server-side engine) | Monthly |
| KPI-05 | Assumption Consistency Rate | % of KKF projects using current WACC (within same week as update) | Baseline: ~60% (estimated) | Target: 100% | Weekly |
| KPI-06 | Audit Coverage | % of KKF projects with complete field-level change history | Baseline: 0% | Target: 100% | Continuous |
| KPI-07 | User Satisfaction Score | Post-training and 30-day survey of SA and Manager users (1–5 scale) | Baseline: N/A | Target: ≥ 4.0/5.0 | At 30 days post go-live |
| KPI-08 | System Uptime | Monthly availability of the web application | Baseline: N/A (Excel = always local) | Target: ≥ 99.5% | Monthly |
| KPI-09 | Report Generation Time | Time to generate Portfolio Report (100 projects) | Baseline: Days (manual Excel) | Target: < 30 seconds | Monthly |
| KPI-10 | Data Discrepancy Rate | % of imported Excel projects with assumption discrepancies flagged | Baseline: N/A | Target: Flag rate < 10% of imports (baseline measure for process quality) | During migration |

# 36. Project Timeline & Milestones

| Phase | Timeline | Name | Key Deliverables |
| --- | --- | --- | --- |
| Phase 0 | Weeks 1–2 | Project Initiation | BRD approval, team assembly, infrastructure procurement, development environment setup, CI/CD pipeline initialization |
| Phase 1 | Weeks 3–6 | Foundation & Core Modules | Authentication, User Management, RBAC, Assumption Master, Project creation, RAB & CAPEX entry modules |
| Phase 2 | Weeks 7–10 | Calculation Engine & Workflow | Server-side calculation engine (XIRR/XNPV/BCR), OPEX/Revenue modules, Workflow engine, Approval routing |
| Phase 3 | Weeks 11–14 | Dashboards & Reporting | Executive dashboard, Operational dashboard, PDF export, Excel export, Notification system |
| Phase 4 | Weeks 15–17 | Integration & Testing | Excel import module, SIT execution, Security testing, Performance testing, Bug fixes |
| Phase 5 | Weeks 18–20 | UAT & Training | UAT with real users, Training workshops, SOP documentation, User manual production, Change management execution |
| Phase 6 | Week 21 | Go-Live Preparation | Production deployment, Assumption Master seeding, Champion designation, Final smoke tests |
| Phase 7 | Weeks 22–25 | Parallel Run & Stabilization | 30-day parallel run, adoption monitoring, quick-win improvements, weekly champion feedback |
| Phase 8 | Month 7+ | Excel Decommission | Formal Excel template retirement, historical data migration completion, Phase 2 planning (SAP/iCRM integrations) |

## 36.1 Key Milestones

| Milestone | Target Date | Definition of Done |
| --- | --- | --- |
| M1 — BRD Approved | Week 2 | All stakeholders sign BRD. Development team engaged. |
| M2 — Development Complete | Week 17 | All Phase 1–4 features implemented. SIT passed. |
| M3 — UAT Sign-Off | Week 20 | UAT completed and formally signed off by Product Owner and key SA users. |
| M4 — Production Go-Live | Week 21 | System available to all ICON+ staff for active KKF projects. |
| M5 — Parallel Run Complete | Week 25 | All new KKF projects submitted via system. Excel submissions no longer accepted. |
| M6 — Phase 1 KPI Review | Month 4 | Review all KPIs (Section 35). Document lessons learned. Confirm Phase 2 scope. |

# 37. Appendix

## 37.1 Glossary

| Term | Definition |
| --- | --- |
| AR Days | Accounts Receivable Days — average number of days to collect payment after service delivery. Used in working capital calculation. |
| AP Days | Accounts Payable Days — average number of days before paying vendors. |
| BCR | Benefit-Cost Ratio — same as Profitability Index (PI). Ratio of PV of inflows to CAPEX. |
| CAPEX | Capital Expenditure — upfront investment cost for infrastructure deployment (Month 0). |
| DirKeu | Direktur Keuangan — Finance Director of ICON+. Source of BCR threshold memos. |
| ICON+ | PT Indonesia Comnets Plus — PLN Group's telecommunications subsidiary. |
| KHS | Kerangka Harga Standar — Standard Price Framework for services and labor. |
| KKF | Kajian Kelayakan Finansial — Financial Feasibility Study. The document/process being digitalized. |
| LKPP | Lembaga Kebijakan Pengadaan Barang/Jasa Pemerintah — Government procurement portal. |
| NPV | Net Present Value — sum of discounted future cashflows. Must be > 0 for project viability. |
| OPEX | Operational Expenditure — recurring monthly operational costs. |
| OTC | One-Time Charge — non-recurring fee paid by customer at contract initiation (Month 1). |
| Payback Period | Month in which cumulative net cashflow first becomes >= 0. Must be within contract duration. |
| PPN | Pajak Pertambahan Nilai — Value Added Tax (VAT). Currently 12% per UU HPP 2022. |
| PPh Badan | Pajak Penghasilan Badan — Corporate Income Tax. Currently 22%. |
| PPh Pasal 23 | Income Tax on services rendered by third parties. Currently 2% (= 15% x 30%). |
| RAB | Rencana Anggaran Biaya — Bill of Quantities / Budget Plan. Specifically for last-mile investment. |
| RBAC | Role-Based Access Control — system permission model based on assigned user roles. |
| ROI | Return on Investment — Simple ROI = Net Inflow / CAPEX. Undiscounted metric. |
| SA | Solution Architect — ICON+ technical staff responsible for designing and costing connectivity solutions. |
| SRM | Senior Regional Manager — equivalent to GM at regional level. |
| WACC | Weighted Average Cost of Capital — minimum required return rate. ICON+ WACC = 9.72% p.a. (April 2026). |
| XIRR | Extended Internal Rate of Return — IRR calculated using exact (non-periodic) cashflow dates. |
| XNPV | Extended Net Present Value — NPV calculated using exact cashflow dates (as opposed to periodic NPV). |

## 37.2 Key Reference Documents

| ID | Document | Source | Notes |
| --- | --- | --- | --- |
| REF-01 | KKF Proyek Investasi 1-Tahun v01 | KKF_Proyek_Investasi_1Tahun_v01.xlsx | Primary source for this BRD. Excel AS-IS system. |
| REF-02 | Memo DirKeu BCR Thresholds | Internal | BCR Minimum 1.08, BCR Mandatory 1.23. Dated 16 September 2025. |
| REF-03 | Memo VP Keuangan WACC | Internal | WACC 9.72% p.a. Dated April 2026. |
| REF-04 | UU HPP 2022 | Government Regulation | PPN 12% effective January 2025. |
| REF-05 | KHS Amandemen 2024 | Internal ICON+ | Standard Price Framework for services and labor. |
| REF-06 | PLN Group Data Governance Policy | Internal PLN | Data residency and retention requirements. |
| REF-07 | OWASP Top 10 (2021) | OWASP Foundation | Security requirements baseline. |

## 37.3 Excel Sheet — Full Field Inventory

Complete mapping of all Excel cells containing user-input fields (white cells) and calculated fields (blue/formula cells) across all 9 sheets has been documented in the analysis phase and is available as a companion spreadsheet: KKF_Field_Inventory_v1.0.xlsx. Key highlights:

| Sheet | Data Scope | User Input Fields | Key Content |
| --- | --- | --- | --- |
| 00_Histori | 5 columns | 0 input | Read-only revision history |
| 01_Menu | ~15 fields | 14 input | Project identity, PIC names, dates, duration |
| 02_Inv_Details | 8 rows | 8 input | RAB cost amounts per line item |
| 03_CAPEX | 6 rows | 4 input | CAPEX amounts; 1b auto-linked |
| 04_OPEX_Bulanan | 7 components | 7 input | Coefficients; monthly values auto-calculated |
| 05_Pendapatan | 12 rows | 12×4 input | Service type, Harsat, Qty, OTC per line |
| 06_Asumsi | 11 params | 9 input | WACC, BCR, inflation, FX, taxes, AR/AP days |
| 07_Cashflow_Bulanan | 13 periods | 0 input | All calculated. 5 decision metrics. |
| 08_Ex_Summary | ~20 fields | 0 input | All pulled from other sheets. 3 signature blocks. |

— END OF DOCUMENT —

# Appendix B: Business Process, UML, DFD, ERD & Database Diagrams

This appendix contains all architectural and process diagrams for the KKF Proyek Investasi 1-Tahun Enterprise Web Application. Diagrams are generated from the AS-IS Excel analysis and the TO-BE system design described in Sections 8–22 of this BRD. They are intended for use in architecture reviews, developer handoffs, stakeholder presentations, and technical governance discussions.

## B.1  Business Process Flow — BPMN Swimlane Diagram

Diagram Type: BPMN Swimlane (Business Process Model and Notation) Shows the complete KKF workflow from opportunity identification through 7 data-entry steps, server-side calculation, feasibility decision gate, multi-level digital approval, and document archival. Five swim lanes: Sales/PIC, Solution Architect, System (Calculation & Workflow Engine), Manager, and GM/SRM. Includes: start/end events, activity boxes, decision diamonds, automation triggers, notification flows, SLA timers, and the Assumption Master reference.

Figure B.1 — KKF Business Process Flow (BPMN Swimlane)  |  Source: AS-IS Excel analysis + TO-BE digital workflow design

Key Process Insights from this diagram:

- The System lane handles all financial calculations automatically — XIRR, XNPV, BCR, Payback, ROI — without manual intervention after data entry.

- A single Decision Gate (BCR >= 1.23? NPV > 0? XIRR > WACC?) centrally enforces all regulatory thresholds before routing to approval.

- Rejection at any level returns the project to Draft status and restarts the full approval chain — preserving governance integrity.

- The Assumption Master is referenced by the System at Step 5 — ensuring WACC, BCR thresholds, and inflation are always current for every calculation.

- SLA counters (Manager: 2 days, GM: 1 day) are activated automatically on notification — enabling escalation automation.

## B.2  UML Use Case Diagram

Diagram Type: UML Use Case Diagram Identifies all actors (Solution Architect, Sales/PIC, Finance Admin, Manager, GM/SRM, Super Admin, Viewer/Auditor) and their interactions with the system. 16 primary use cases organized within the system boundary. Includes <<include>> and <<extend>> relationships showing use case dependencies and extensions. Directly maps to the Use Case Catalogue in Section 15 of this BRD.

Figure B.2 — UML Use Case Diagram  |  All actors and system interactions | ICON+ KKF Enterprise Web Application

Actor Scope Summary:

- Solution Architect (SA): Highest interaction scope — creates, edits, submits, imports, and exports KKF projects. Primary system user.

- Manager: Approval L1 scope — reviews, approves, rejects, and delegates. Access to portfolio dashboard.

- GM / SRM: Final approval authority. Access to executive dashboard and portfolio reports.

- Finance Admin: Exclusive write access to Assumption Master. Read access to audit trail and compliance reports.

- Super Admin: User management and system configuration only. Cannot modify financial data.

- Viewer / Auditor: Read-only access to approved projects and audit trail. No write permissions.

## B.3  UML Sequence Diagram — KKF Submission & Approval

Diagram Type: UML Sequence Diagram Traces the temporal flow of messages between 7 participants: Solution Architect, Frontend (Next.js), API Server (Node.js), Calculation Engine (TypeScript), Database (PostgreSQL), Manager/GM, and Notification Service. Covers 4 interaction blocks: Project Creation, Data Entry & Calculation, KKF Submission, and Manager Approval. Shows activation lifelines, synchronous/asynchronous calls, return messages, and loop notation for XIRR iteration.

Figure B.3 — UML Sequence Diagram (Submission & Approval Workflow)  |  Temporal message flow across all system components

Critical Design Decisions revealed by this diagram:

- Calculation is triggered asynchronously on every module save — not only at submission — giving SA real-time KPI feedback during data entry.

- Financial assumptions (WACC) are fetched from the central FinancialAssumption table at calculation time and SNAPSHOTTED into CashflowPeriod records — preserving the calculation basis even if WACC changes later.

- After submission, data lock and project_version snapshot are committed as a single DB transaction before notification is published — guaranteeing atomic consistency.

- Notification dispatch is decoupled via message queue — API server responds immediately without waiting for email delivery.

- XIRR uses Newton-Raphson iteration with a convergence loop — encapsulated entirely in the TypeScript Calculation Engine module.

## B.4  Data Flow Diagram (DFD) — Level 0: Context Diagram

Diagram Type: DFD Level 0 — Context Diagram (Gane & Sarson notation) Shows the KKF Enterprise Web Application as a single process (Process 0) surrounded by 7 external entities. Data flows in and out of the system boundary are labeled with the primary data content. This is the highest-level view — the system is a 'black box' from the outside perspective. Intended audience: executive stakeholders, business owners, and project sponsors.

Figure B.4 — DFD Level 0: Context Diagram  |  External entities and system data flows | KKF Enterprise Web Application

External Entity — Data Flow Summary:

- Solution Architect → System: Project Data (RAB, CAPEX, OPEX, Revenue). Receives: KPI results, status updates, approval notifications.

- Sales/PIC → System: Customer & Contract Data. Receives: Approval status notifications.

- Finance Admin → System: Financial Assumptions (WACC, BCR, PPN, Inflation). Receives: Audit reports, compliance data.

- Manager → System: Approval decisions with comments (L1). Receives: Submitted KKF packages, SLA reminders.

- GM/SRM → System: Final approval decisions (L2). Receives: Manager-approved KKF, portfolio dashboard data.

- Super Admin → System: User management commands. Receives: System status, user activity reports.

- Viewer/Auditor → System: Read-only access requests. Receives: Approved project reports, audit trail data.

## B.5  Data Flow Diagram (DFD) — Level 1: Decomposed

Diagram Type: DFD Level 1 — Decomposed System (Gane & Sarson notation) Decomposes the KKF system into 11 internal processes (P1–P11), 8 data stores (D1–D8), and all data flows between them. Shows: Authentication (P1), User Management (P2), Assumption Master (P3), KKF Project Management (P4), Financial Data Entry (P5), Calculation Engine (P6), Approval Workflow (P7), Notification Service (P8), Reporting & Dashboard (P9), Audit Trail (P10), Excel Import/Export (P11).

Figure B.5 — DFD Level 1: Decomposed System View  |  11 processes, 8 data stores, all internal data flows | KKF Enterprise System

Data Store Mapping to Database Tables:

- D1 — users / roles: PostgreSQL tables: users, roles. RBAC backbone.

- D2 — projects / versions: PostgreSQL tables: projects, project_versions. Core KKF lifecycle data.

- D3 — financial_assumptions: PostgreSQL table: financial_assumptions + assumption_audit_log. Central governance master.

- D4 — cashflow_periods: PostgreSQL table: cashflow_periods. 13 per project. Stores calculation basis.

- D5 — decision_metrics: PostgreSQL table: decision_metrics. 5 per project: NPV, XIRR, BCR, Payback, ROI.

- D6 — approval_decisions: PostgreSQL table: approval_decisions. Immutable approval chain records.

- D7 — notifications / audit_logs: PostgreSQL tables: notifications, audit_logs. System event records.

- D8 — rab / capex / opex / revenue: PostgreSQL tables: rab_items, capex_categories, opex_components, revenue_service_lines.

## B.6  Entity Relationship Diagram (ERD)

Diagram Type: Entity Relationship Diagram (UML Class / Chen notation hybrid) 14 entities displayed as UML-style class boxes with: entity name (header), attribute names, data types, and PK/FK indicators. Relationship lines connect entities with cardinality notation (1, N, 8, 5, 13) at each end. Color-coded by domain: Teal = KKF data, Red = calculations, Orange = approvals, Purple = users/notifications, Gold = assumptions, Grey = audit. Directly maps to the Database Schema in Section 19 of this BRD.

Figure B.6 — Entity Relationship Diagram (ERD)  |  14 entities, all relationships and cardinality | KKF PostgreSQL Schema

Key Relationship Cardinalities:

- users → projects: 1:N — one SA can create many projects

- projects → rab_items: 1:8 — exactly 8 fixed RAB line items per project (business rule from Excel template)

- projects → cashflow_periods: 1:13 — exactly 13 cashflow periods (Month 0–12) per project

- projects → decision_metrics: 1:5 — exactly 5 KPI metrics per calculation (NPV, XIRR, BCR, Payback, ROI)

- projects → approval_decisions: 1:N — a project can receive multiple decisions across revision cycles

- projects → project_versions: 1:N — every submission creates an immutable version snapshot

- users → approval_decisions: 1:N — one approver makes decisions across many projects

- financial_assumptions → cashflow_periods: 1:N — WACC snapshotted into each calculation at time of execution

## B.7  Database Schema Relationship Diagram

Diagram Type: Database Schema Relationship Diagram (Physical Level) Shows all 15 PostgreSQL tables with column names, data types, and PK/FK indicators. Foreign key relationships shown as directed arrows from child table (FK column) to parent table (PK). Color-coded headers by functional domain. Intended for: database architects, backend developers, and infrastructure teams configuring indexes, constraints, and replication.

Figure B.7 — Database Schema Relationship Diagram  |  15 tables, all FK relationships, PK/FK indicators | PostgreSQL 15+ schema

Critical FK Constraints and Implementation Notes:

- projects.created_by → users.id: SET NULL on user deactivation (preserve project history when user is deactivated).

- rab_items.project_id → projects.id: CASCADE DELETE (RAB records deleted when project is hard-deleted; only possible for Draft projects).

- cashflow_periods.project_id → projects.id: RESTRICT DELETE (cannot delete project with cashflow records — requires explicit archive action).

- approval_decisions.project_id → projects.id: RESTRICT DELETE (approval history must be preserved indefinitely).

- audit_logs has NO FK on entity_id by design — audit records must remain even if referenced entities are soft-deleted. entity_id stores UUID for flexible multi-entity referencing.

- financial_assumptions.updated_by → users.id: SET NULL on user deactivation (preserve assumption history).

- project_versions stores full project snapshot as JSONB — denormalized by design to ensure complete historical record independent of schema changes.

- All monetary columns use NUMERIC(18,2) — never FLOAT — to prevent floating-point precision errors in financial calculations.

## B.8  Diagram Summary Reference

| Ref | Diagram Name | Scope | Audience | BRD Reference |
| --- | --- | --- | --- | --- |
| B.1 | Business Process Flow (BPMN Swimlane) | End-to-end KKF workflow across 5 lanes | SA, Manager, GM, System, Sales | Section 9.2 — TO-BE Workflow |
| B.2 | UML Use Case Diagram | All actors and system interactions | All stakeholders | Section 15 — Use Cases |
| B.3 | UML Sequence Diagram | Message flow for submission & approval | SA, API, Engine, DB, Manager | Sections 9, 20 — Tech Flow |
| B.4 | DFD Level 0 (Context Diagram) | System boundary and external data flows | Executive stakeholders | Section 3 — Business Background |
| B.5 | DFD Level 1 (Decomposed) | 11 processes, 8 data stores, all flows | Architects, Developers | Sections 10, 21 — Architecture |
| B.6 | ERD (Entity Relationship) | 14 entities, attributes, cardinality | Architects, Developers | Section 18 — ERD, Section 19 — Schema |
| B.7 | Database Schema Relationship Diagram | 15 tables, FK relationships, constraints | DB Architects, Developers | Section 19 — Database Schema |

— END OF APPENDIX B — END OF DOCUMENT —